TransparentChoice Webinar with Bill Dow & Stuart Easton

Killing the Wrong Projects: The Hidden Costs of Broken Prioritization

1

00:00:01.040 --> 00:00:03.360

So let me start with just some introductions.

2

00:00:03.440 --> 00:00:04.960

My name's Stuart, Stuart Easton,

3

00:00:06.780 --> 00:00:07.620

and

4

00:00:08.500 --> 00:00:11.700

I'm one of the founders and the CEO of Transparent Choice.

5

00:00:13.100 --> 00:00:16.919

And we're a company that spends all our time thinking about

6

00:00:16.960 --> 00:00:20.100

portfolio management, prioritization, capacity planning, that kind of stuff.

7

00:00:20.860 --> 00:00:24.700

And we focus there because it has an absolutely outsize

8

00:00:24.880 --> 00:00:27.860

impact on the performance of the organization. Right?

9

00:00:28.480 --> 00:00:31.760

I'm not talking about the PMO, I'm talking about your entire

10

00:00:31.780 --> 00:00:35.620

organization. When you get portfolio management right, it

11

00:00:35.700 --> 00:00:37.850

really helps accelerate strategy delivery.

12

00:00:38.320 --> 00:00:41.640

And at the end of the day, we are not in project management, we are not in project

13

00:00:41.700 --> 00:00:44.680

delivery, we are in strategy execution. Right? That's our job.

14

00:00:45.280 --> 00:00:46.820

We're there to execute strategy.

15

00:00:48.140 --> 00:00:51.580

And sometimes it doesn't feel like that, but that's what we're there for. Right?

16

00:00:52.480 --> 00:00:55.520

So we focus in that area of portfolio management.

17

00:00:55.620 --> 00:00:58.760

And I've known Bill for a few years.

18

00:00:59.180 --> 00:01:01.150

I guess we met for the first time at House of PMO-

19

00:01:01.190 --> 00:01:01.190

Yep

20

00:01:01.190 --> 00:01:02.340

... a couple of years ago, right?

21

00:01:02.460 --> 00:01:02.620

Yep.

22

00:01:03.640 --> 00:01:04.401

A while ago, yeah.

23

00:01:04.950 --> 00:01:04.950

Yeah.

24

00:01:04.960 --> 00:01:06.240

One of the PMO conferences.

25

00:01:06.860 --> 00:01:07.460

Absolutely.

26

00:01:08.720 --> 00:01:09.100

And

27

00:01:09.920 --> 00:01:10.440

it's one of the

28

00:01:11.680 --> 00:01:14.960

fun aspects of doing so many conferences is you meet great

29

00:01:15.000 --> 00:01:18.960

people. And Bill is definitely one of those

30

00:01:19.000 --> 00:01:19.300

people.

31

00:01:20.520 --> 00:01:23.080

I'm going to let you introduce yourself, actually, Bill, because you've-

32

00:01:23.260 --> 00:01:23.270

Sure

33

00:01:23.270 --> 00:01:25.960

... there's just too much going on on that shelf behind you for me to cover.

34

00:01:26.160 --> 00:01:29.780

Yeah, exactly. Thanks, Stuart. So first of all, thanks for

35

00:01:30.020 --> 00:01:33.440

having me here. I know the timing wasn't so great, but that's okay.

36

00:01:33.660 --> 00:01:37.520

Small crowd. We'll get into this. So, my name's Bill

37

00:01:37.540 --> 00:01:41.500

Dell. Like you said, you and I met a couple years back.

38

00:01:41.720 --> 00:01:45.210

I have 30 years in the industry, 25 running PMOs.

39

00:01:45.800 --> 00:01:48.380

I've ran 10 PMOs across four companies.

40

00:01:48.620 --> 00:01:51.540

I've written and published seven books, you can see them behind me.

41

00:01:52.100 --> 00:01:55.960

And in 2023, I won the PMO Global Awards for PMO

42

00:01:56.020 --> 00:01:58.660

Influencer, which was really great at the time.

43

00:01:58.740 --> 00:01:58.960

So

44

00:01:59.820 --> 00:02:00.000

yeah.

45

00:02:00.020 --> 00:02:00.140

Yeah.

46

00:02:00.200 --> 00:02:01.460

So I've been around for a while.

47

00:02:02.100 --> 00:02:05.160

And where are you now? Tell us a little bit about your current role, just so people

48

00:02:05.180 --> 00:02:05.270

have some context.

49

00:02:05.280 --> 00:02:05.520

Yeah,

50

00:02:06.660 --> 00:02:09.120

I'm in University of Washington, so I

51

00:02:10.700 --> 00:02:13.940

run a very large, complicated PMO in the medical space.

52

00:02:14.740 --> 00:02:18.380

So we do all medical projects for multiple hospitals,

53

00:02:19.660 --> 00:02:20.580

which is just-

54

00:02:21.080 --> 00:02:23.800

And this is really interesting, because in the medical space, for those of you who

55

00:02:23.860 --> 00:02:27.580

don't know and have never worked in that space, there are two really big challenges

56

00:02:27.620 --> 00:02:31.300

for the purposes of what we're talking about today, as well as all the normal

57

00:02:31.340 --> 00:02:31.620

ones.

58

00:02:32.480 --> 00:02:35.020

And those are the fact that the benefits are

59

00:02:35.100 --> 00:02:38.120

usually largely non-financial,

60

00:02:39.460 --> 00:02:40.640

which makes it interesting.

61

00:02:40.780 --> 00:02:40.960

Right.

62

00:02:41.580 --> 00:02:43.520

And the second is that

63

00:02:44.400 --> 00:02:48.360

very often in a medical setting, and this may be one of the themes we touch

64

00:02:48.420 --> 00:02:48.540

on,

65

00:02:50.080 --> 00:02:52.720

a lot of the decision influencers, decision makers,

66

00:02:53.560 --> 00:02:57.220

are clinicians. And they think that because they're great at

67

00:02:58.660 --> 00:03:00.080

chopping people's hearts out,

68

00:03:01.320 --> 00:03:04.920

that somehow makes them amazing business decision makers.

69

00:03:06.040 --> 00:03:07.580

And I hate to tell them it doesn't.

70

00:03:08.540 --> 00:03:12.460

Right? They can be great decision makers, they can be great executives,

71

00:03:12.820 --> 00:03:14.140

but it doesn't automatically follow.

72

00:03:14.620 --> 00:03:17.080

Doesn't mean they're not smart, doesn't mean they're not talented, doesn't mean

73

00:03:17.100 --> 00:03:18.080

they're not dedicated,

74

00:03:19.100 --> 00:03:22.420

but sometimes it makes it difficult to have the conversation with

75

00:03:22.460 --> 00:03:26.320

them because they tend to think their discipline

76

00:03:26.380 --> 00:03:29.520

is the most important discipline in the world.

77

00:03:30.680 --> 00:03:32.620

So we may touch on some of those topics.

78

00:03:32.680 --> 00:03:35.870

But the goal today is we're going to be having a conversation about the old

79

00:03:35.940 --> 00:03:38.230

chestnut of prioritization.

80

00:03:40.220 --> 00:03:40.680

And

81

00:03:41.520 --> 00:03:45.470

the title is "Killing the Wrong Projects: Conversation Every PMO Needs

82

00:03:45.540 --> 00:03:45.870

Now."

83

00:03:47.060 --> 00:03:49.340

And so we're going to have some of that conversation.

84

00:03:49.460 --> 00:03:50.320

We're going to explore

85

00:03:51.300 --> 00:03:53.070

why do we need to prioritize? What

86

00:03:54.340 --> 00:03:58.320

does it mean to prioritize? What's the impact when you don't prioritize?

87

00:03:58.350 --> 00:04:01.020

What happens when you do prioritize, right?

88

00:04:01.060 --> 00:04:04.020

What are the good things that happen when you do prioritize?

89

00:04:04.080 --> 00:04:05.760

And how might you go about it?

90

00:04:06.840 --> 00:04:09.760

And I'm hoping you're going to really enjoy this session because

91

00:04:12.980 --> 00:04:15.140

Bill and I don't agree on everything.

92

00:04:16.140 --> 00:04:16.360

Right?

93

00:04:17.360 --> 00:04:21.200

So I'm hoping there are going to be some parts here where we have a little bit of a

94

00:04:21.221 --> 00:04:22.740

debate, right, a bit of a discussion.

95

00:04:24.100 --> 00:04:25.740

There are many ways up a mountain,

96

00:04:26.680 --> 00:04:30.540

right? And I think Bill and I have got some slightly different views

97

00:04:30.600 --> 00:04:34.100

on what the best way up the mountain is. And that's great. Right?

98

00:04:34.160 --> 00:04:35.880

That's what this discussion's for.

99

00:04:35.900 --> 00:04:38.400

We're not here to tell you what the right solution is.

100

00:04:38.440 --> 00:04:41.760

We're just guides to show you what some of those paths look

101

00:04:41.840 --> 00:04:43.900

like. Right?

102

00:04:44.780 --> 00:04:48.440

So this is going to work much better if you jump into

103

00:04:48.500 --> 00:04:48.820

chat,

104

00:04:50.080 --> 00:04:54.040

and join in. Right? Asking questions, adding your

105

00:04:54.080 --> 00:04:54.940

perspective,

106

00:04:55.860 --> 00:04:56.920

your stories,

107

00:04:58.860 --> 00:05:02.000

your observations. I know Ashok's going to do that without any

108

00:05:02.700 --> 00:05:03.400

prompting at all.

109

00:05:04.200 --> 00:05:05.860

Ashok's a frequent flyer with us here.

110

00:05:07.200 --> 00:05:11.120

So I know he knows the score, and he'll jump in, and I dare say that Stuart Dixon's

111

00:05:11.160 --> 00:05:12.140

going to jump in as well.

112

00:05:13.120 --> 00:05:15.260

If you don't know Stuart, Bill, do you know Stuart?

113

00:05:15.820 --> 00:05:17.440

Yes. Certainly do, yes.

114

00:05:17.660 --> 00:05:18.460

You probably met him-

115

00:05:18.560 --> 00:05:18.570

Yeah

116

00:05:18.570 --> 00:05:18.800

... at House of PMO.

117

00:05:19.060 --> 00:05:20.600

Yeah, multiple times. Yeah.

118

00:05:20.640 --> 00:05:20.840

Yeah.

119

00:05:21.980 --> 00:05:22.500

That's great.

120

00:05:23.040 --> 00:05:25.820

Brilliant. Oh, and Ken's on as well. Hey, Ken, I didn't see you there.

121

00:05:25.910 --> 00:05:26.920

Yeah. Hi, Ken. Yep.

122

00:05:27.680 --> 00:05:27.840

So

123

00:05:29.340 --> 00:05:29.700

Stuart

124

00:05:31.120 --> 00:05:33.440

wrote a really cool,

125

00:05:35.020 --> 00:05:36.400

created a really cool document,

126

00:05:37.280 --> 00:05:39.640

and to my knowledge it was the first document of its type

127

00:05:40.540 --> 00:05:43.520

in the world, which was a sort of formal service

128

00:05:43.600 --> 00:05:47.360

catalog for PMOs. And it's kind of a super catalog.

129

00:05:47.400 --> 00:05:50.500

It's not there for you to do everything. Yep, there you go.

130

00:05:50.520 --> 00:05:51.480

He says it was the first.

131

00:05:52.700 --> 00:05:56.440

So it wasn't there suggesting that you should do everything in the

132

00:05:56.460 --> 00:05:59.820

service catalog. It was kind of the menu that you can look through for inspiration

133

00:06:00.340 --> 00:06:02.940

of what might be the right things. Really useful.

134

00:06:03.000 --> 00:06:05.500

You can get that through the House of PMO if you're interested

135

00:06:06.824 --> 00:06:10.544

Really cool. Keep coming back to Eileen and Lindsay today.

136

00:06:11.224 --> 00:06:14.864

House PMO keeps coming up. So let's kick off with a question for the audience.

137

00:06:14.924 --> 00:06:17.704

We're going to get you into chat, if you would.

138

00:06:18.984 --> 00:06:20.834

And the question is

139

00:06:22.384 --> 00:06:23.184

has anybody here

140

00:06:24.124 --> 00:06:26.724

ever felt like you have too much work on?

141

00:06:27.944 --> 00:06:30.764

Right. Is there too much in the portfolio?

142

00:06:33.504 --> 00:06:35.024

Only a lot. There you go.

143

00:06:36.624 --> 00:06:38.944

Oh, by the way, if you don't know Ken, you got to go

144

00:06:40.044 --> 00:06:43.864

follow Ken on LinkedIn. He does the funniest

145

00:06:43.904 --> 00:06:47.213

damn cartoons around project management. They are hysterical.

146

00:06:47.234 --> 00:06:48.274

Yeah. Great.

147

00:06:49.364 --> 00:06:51.224

So go follow Ken. Ken's a hoot.

148

00:06:53.564 --> 00:06:56.244

Yeah, so I mean, we always have too much on there.

149

00:06:59.304 --> 00:07:02.524

Too many switching on different tasks. There you go, Ashok. You nailed it.

150

00:07:04.344 --> 00:07:07.594

And so another quick question,

151

00:07:07.944 --> 00:07:11.884

does it ever feel like everything is priority number one?

152

00:07:12.404 --> 00:07:13.524

Has anybody ever seen that?

153

00:07:15.944 --> 00:07:17.504

I remember one of the-- Yes.

154

00:07:17.564 --> 00:07:17.724

Yeah.

155

00:07:17.984 --> 00:07:19.034

Lots of people are jumping in.

156

00:07:20.044 --> 00:07:22.064

So far, Ken and Ashok and Stuart.

157

00:07:23.424 --> 00:07:25.804

Okay, everybody else, you're going to have to wake up, jump into the chat.

158

00:07:25.844 --> 00:07:29.004

We need everyone participating. It's way more fun if you do that.

159

00:07:31.184 --> 00:07:32.944

So I remember one of the very first

160

00:07:33.784 --> 00:07:34.884

customers that we had,

161

00:07:36.644 --> 00:07:39.744

it was a utility company in Scandinavia,

162

00:07:40.544 --> 00:07:44.444

and they had 80% of their portfolio was flagged as

163

00:07:44.464 --> 00:07:45.244

priority one.

164

00:07:47.184 --> 00:07:49.524

When we did the search,

165

00:07:51.504 --> 00:07:54.704

we did the research and looked at the projects, what we discovered is that a third

166

00:07:54.744 --> 00:07:56.244

of the portfolio was obsolete.

167

00:07:58.184 --> 00:08:00.354

Now, if you do the math, it's impossible that--

168

00:08:02.824 --> 00:08:06.144

Basically what that means is it was guaranteed that they had some of their priority

169

00:08:06.244 --> 00:08:08.604

one projects were obsolete.

170

00:08:09.744 --> 00:08:10.554

Wow. Yeah.

171

00:08:10.724 --> 00:08:11.824

How does that happen?

172

00:08:12.784 --> 00:08:12.924

So,

173

00:08:14.444 --> 00:08:15.244

Bill, over to you.

174

00:08:15.663 --> 00:08:15.814

Yeah.

175

00:08:16.084 --> 00:08:17.344

Let's talk a little bit about

176

00:08:19.104 --> 00:08:21.284

everything is priority one. Why does that happen?

177

00:08:21.724 --> 00:08:23.564

Because you've been doing this for longer than most.

178

00:08:23.644 --> 00:08:24.384

Yep. Yeah.

179

00:08:24.484 --> 00:08:24.624

Right.

180

00:08:25.024 --> 00:08:28.044

Yeah. I think one of the biggest

181

00:08:28.724 --> 00:08:32.595

foundation, like why this happens the most, and this

182

00:08:32.664 --> 00:08:34.494

is across multiple companies, right?

183

00:08:35.044 --> 00:08:38.173

It's because we very much look at

184

00:08:38.304 --> 00:08:42.024

narrowly for our organization. So when I was at

185

00:08:42.044 --> 00:08:45.924

Microsoft, for example, we would look very narrowly and the GMs and the

186

00:08:45.984 --> 00:08:49.484

VPs would do, "What do I need from my organization?

187

00:08:49.924 --> 00:08:52.104

What do I need from my organization?" Right?

188

00:08:52.524 --> 00:08:56.434

And across the different groups, they would all say, "This is

189

00:08:56.504 --> 00:09:00.344

my priority. This is my priority." The problem they're dealing with is they're

190

00:09:00.404 --> 00:09:02.184

dealing with the same set of resources.

191

00:09:03.244 --> 00:09:06.664

So I think the one problem that we've run

192

00:09:06.704 --> 00:09:10.644

into and why everything's number one is because we don't

193

00:09:10.684 --> 00:09:13.424

look holistically across the company.

194

00:09:13.964 --> 00:09:17.384

We look what just suits the needs of my organization,

195

00:09:18.044 --> 00:09:21.884

marketing, sales, HR, right? And

196

00:09:21.984 --> 00:09:25.684

so everything's their number one, but yet you have a

197

00:09:25.764 --> 00:09:29.364

fine pool of resources that have to do that work.

198

00:09:30.184 --> 00:09:34.084

So when we don't have a solid strategy that all the individual

199

00:09:34.184 --> 00:09:37.424

organizations are rolling up to, then

200

00:09:37.564 --> 00:09:41.524

everything's number one, and resources have no idea what

201

00:09:41.564 --> 00:09:45.374

to do when everything's number one, which is a huge problem-

202

00:09:45.544 --> 00:09:45.744

All right

203

00:09:45.784 --> 00:09:47.264

... because you're getting into task switching.

204

00:09:47.724 --> 00:09:51.544

So smash a heart or a thumbs up or something if that sounds familiar

205

00:09:51.604 --> 00:09:51.844

to you,

206

00:09:53.984 --> 00:09:57.824

because that sounds spot on to me. So before we

207

00:09:57.884 --> 00:10:01.404

dig into some of the stovepipes and the consequences of that, let's

208

00:10:02.744 --> 00:10:03.644

spend a minute or two.

209

00:10:04.884 --> 00:10:08.864

So Bill and I do have a list of questions that we're going to try

210

00:10:08.904 --> 00:10:12.324

and cover today, but I did warn Bill that we're likely to go

211

00:10:12.344 --> 00:10:15.624

off-piste and just- ... go romping from time to time.

212

00:10:15.704 --> 00:10:15.714

It's okay. Yeah.

213

00:10:15.724 --> 00:10:16.964

So let's go romping for a bit.

214

00:10:17.424 --> 00:10:17.703

Yeah.

215

00:10:17.784 --> 00:10:21.164

So one of the things that I hear again and

216

00:10:21.224 --> 00:10:22.764

again is

217

00:10:24.724 --> 00:10:25.083

first of all,

218

00:10:26.004 --> 00:10:29.964

a lot of PMOs aren't necessarily comfortable with what strategy

219

00:10:30.484 --> 00:10:33.504

is, right? It sounds big and scary and expensive.

220

00:10:34.064 --> 00:10:36.343

That's what McKinsey does. That's not what we do.

221

00:10:38.404 --> 00:10:41.264

So let's kick off with that. What is strategy?

222

00:10:41.304 --> 00:10:43.984

What does it actually mean when somebody says, "We've got a strategy"?

223

00:10:46.344 --> 00:10:50.044

I think it's we've got a direction to which we're heading

224

00:10:50.504 --> 00:10:54.324

our organization. We know what we're trying to do, we know

225

00:10:54.364 --> 00:10:57.884

what we're trying to go after, and we know how we're going to move our

226

00:10:57.924 --> 00:11:00.444

business forward in the next three to five years.

227

00:11:01.304 --> 00:11:04.744

I don't think with the amount of AI in all of the world that's

228

00:11:04.844 --> 00:11:07.184

changing, I don't think you can go further than that.

229

00:11:07.544 --> 00:11:10.884

But I do think a strategy means we have a set

230

00:11:10.964 --> 00:11:14.824

direction for our company or a group or an organization that

231

00:11:14.984 --> 00:11:17.324

drives us forward for the next three to five years.

232

00:11:17.804 --> 00:11:21.524

Yeah, I think that's it. Right? And the timescale

233

00:11:21.624 --> 00:11:25.024

varies. If you're in a tech startup, it might be six months.

234

00:11:25.644 --> 00:11:25.704

Yeah.

235

00:11:26.504 --> 00:11:26.624

True.

236

00:11:27.324 --> 00:11:30.774

You probably have a slightly longer time horizon than that, but for your

237

00:11:30.884 --> 00:11:33.264

strategy, not for your tactics, for your strategy.

238

00:11:34.084 --> 00:11:34.214

Yeah.

239

00:11:35.404 --> 00:11:36.874

And if you're in a utility company,

240

00:11:38.044 --> 00:11:41.184

at the highest level, your planning horizon is 30 to 50 years.

241

00:11:42.404 --> 00:11:42.584

Right?

242

00:11:42.784 --> 00:11:42.984

Correct.

243

00:11:43.024 --> 00:11:46.144

Their big strategic bets are 30-year, 50-year bets.

244

00:11:46.204 --> 00:11:49.324

That's the lifetime of a power generation plant.

245

00:11:49.924 --> 00:11:52.964

So it could be anything in between that, but basically what it means is we've got a

246

00:11:53.004 --> 00:11:53.304

plan,

247

00:11:54.404 --> 00:11:54.604

right?

248

00:11:54.984 --> 00:11:54.994

Yeah.

249

00:11:55.024 --> 00:11:56.424

We know where we want to get to,

250

00:11:57.564 --> 00:11:58.944

and we've got a plan to get there.

251

00:12:00.324 --> 00:12:00.604

And

252

00:12:01.464 --> 00:12:03.964

so the way you get there is through projects, right?

253

00:12:04.784 --> 00:12:08.174

So now let's think, you were talking about the different stovepipes,

254

00:12:08.224 --> 00:12:09.474

different people in the different-

255

00:12:09.474 --> 00:12:09.474

Yep

256

00:12:09.474 --> 00:12:10.544

... organization.

257

00:12:10.564 --> 00:12:11.604

Different companies, yep.

258

00:12:11.684 --> 00:12:14.884

So if we've got a strategy, how is it that people in different

259

00:12:14.964 --> 00:12:17.804

stovepipes aren't agreeing on this stuff?

260

00:12:19.772 --> 00:12:22.832

Well, if you've got a 50-year plan from a

261

00:12:28.352 --> 00:12:32.332

what was it? A nuclear plant or a gas pump or whatever, you got a 50-year plan.

262

00:12:32.752 --> 00:12:34.192

How does that affect HR?

263

00:12:35.252 --> 00:12:38.872

HR still got strategy. HR has got to hire people. They got to fire people.

264

00:12:39.212 --> 00:12:43.092

That has nothing to do with the overarching running of the

265

00:12:43.112 --> 00:12:46.632

business technically, right? But they have a strategy.

266

00:12:46.672 --> 00:12:50.012

They need HR systems. They need payroll systems.

267

00:12:50.032 --> 00:12:54.012

But we need a larger strategy to put a new nuclear plant or

268

00:12:54.052 --> 00:12:58.032

new gas pump or whatever, right? And so that's where I think

269

00:12:58.092 --> 00:13:01.692

there's the disconnect is that strategy is for the

270

00:13:01.792 --> 00:13:04.892

business, but not the individual departments.

271

00:13:05.972 --> 00:13:05.982

Right.

272

00:13:05.982 --> 00:13:09.232

And so how do you align HR to the global

273

00:13:09.392 --> 00:13:13.212

strategy of a 50-year plan or a 50-year

274

00:13:13.272 --> 00:13:16.492

strategy type of thing? That's where I think where the fundamentals

275

00:13:17.112 --> 00:13:17.672

break down.

276

00:13:18.492 --> 00:13:22.402

And I like to think of that as what one man's floor is another

277

00:13:22.452 --> 00:13:22.992

man's ceiling,

278

00:13:24.212 --> 00:13:25.502

right? So if you think about-

279

00:13:25.532 --> 00:13:25.542

Mm-hmm

280

00:13:25.542 --> 00:13:27.632

... an apartment block, the guy at the top-

281

00:13:27.692 --> 00:13:27.702

Yeah

282

00:13:27.702 --> 00:13:30.592

... the CEO, he's got his strategy, right?

283

00:13:30.602 --> 00:13:33.832

But his floor, he doesn't think about anything below his floor.

284

00:13:34.712 --> 00:13:34.892

Right.

285

00:13:35.312 --> 00:13:37.851

But his floor is where the guys below him start.

286

00:13:39.072 --> 00:13:39.312

Right.

287

00:13:40.872 --> 00:13:42.192

So that's

288

00:13:43.292 --> 00:13:47.212

as far up as they're looking. And below them, below your divisional heads, you've

289

00:13:47.252 --> 00:13:50.632

got departmental heads. And below that, you've got team leads, and below that-

290

00:13:51.132 --> 00:13:51.162

Yeah

291

00:13:51.192 --> 00:13:54.192

... and every one of them has a plan, right? They've got goals.

292

00:13:54.232 --> 00:13:57.112

They know where they want to be, and they've got a plan.

293

00:13:57.132 --> 00:13:59.562

That's what we call the strategy, right?

294

00:14:00.092 --> 00:14:00.872

So it's nothing-

295

00:14:01.072 --> 00:14:01.122

Mm-hmm

296

00:14:01.122 --> 00:14:02.172

... massively mysterious.

297

00:14:03.532 --> 00:14:07.432

You don't need to be going off and looking at PERT charts and

298

00:14:07.692 --> 00:14:09.592

SWOT reports and all that kind of good stuff.

299

00:14:11.412 --> 00:14:14.812

It basically just means we know where we're going, we know what the goals are we

300

00:14:14.852 --> 00:14:18.592

need to hit to get there, what capabilities we need to develop, and we've got a

301

00:14:18.632 --> 00:14:21.322

plan to get there. So given that,

302

00:14:22.992 --> 00:14:28.192

so

303

00:14:28.232 --> 00:14:31.952

we know that each of the people in these different departments have a different

304

00:14:32.032 --> 00:14:34.132

view of what their local goals are.

305

00:14:34.512 --> 00:14:37.092

So they have their local strategies, and those strategies are competing.

306

00:14:37.132 --> 00:14:39.672

They're competing for the same resources, you said.

307

00:14:40.472 --> 00:14:43.232

So when everything's priority one, what's the impact of that?

308

00:14:43.292 --> 00:14:43.372

What

309

00:14:45.052 --> 00:14:47.472

does that do to the business and your ability to execute?

310

00:14:48.592 --> 00:14:52.412

Well, fundamentally, resources that are doing that work have no

311

00:14:52.492 --> 00:14:56.402

idea what to work on, right? There's no solid list that

312

00:14:56.452 --> 00:15:00.152

they can go to to say, "Do I spend time here, do I spend time

313

00:15:00.212 --> 00:15:04.112

here? Do I spend time here? Do I..." Right? So you get multitasking.

314

00:15:04.212 --> 00:15:07.832

You get context switching. You get these scenarios that have

315

00:15:08.812 --> 00:15:12.672

really been a bane of existence of resource and project

316

00:15:12.732 --> 00:15:16.512

teams for years. And that just becomes everything takes

317

00:15:16.632 --> 00:15:20.492

longer. It does not work.

318

00:15:20.542 --> 00:15:22.592

That context switching does not work.

319

00:15:24.772 --> 00:15:25.712

Excellent. So

320

00:15:26.772 --> 00:15:29.752

I'm going to spin that because I was just reading Ashok's comment there.

321

00:15:30.532 --> 00:15:34.322

So when you think about what you just said, from the resource point of view,

322

00:15:35.512 --> 00:15:38.252

resources are kind of

323

00:15:38.372 --> 00:15:40.032

task-oriented.

324

00:15:41.512 --> 00:15:45.092

Project managers are project-oriented, but the business is

325

00:15:45.102 --> 00:15:46.112

strategy-oriented,

326

00:15:47.452 --> 00:15:48.332

right? Business goal-

327

00:15:48.352 --> 00:15:48.382

Mm-hmm

328

00:15:48.492 --> 00:15:49.412

... oriented, if you like.

329

00:15:49.421 --> 00:15:49.582

Mm-hmm.

330

00:15:51.312 --> 00:15:55.182

So when everything's priority number one, basically what

331

00:15:55.232 --> 00:15:58.892

that means is the guys doing the tasks don't know which

332

00:15:58.902 --> 00:16:00.052

tasks are most important.

333

00:16:00.892 --> 00:16:00.932

So

334

00:16:01.892 --> 00:16:04.912

I'm really interested, because again, you've been doing this a long time.

335

00:16:05.192 --> 00:16:07.532

Have you seen situations where

336

00:16:09.372 --> 00:16:12.832

a relatively unimportant project has derailed

337

00:16:13.272 --> 00:16:14.812

something that's really important-

338

00:16:16.252 --> 00:16:16.412

Yeah

339

00:16:16.692 --> 00:16:17.972

... because the priorities weren't clear?

340

00:16:18.572 --> 00:16:22.212

Pet projects, right? Yeah. Pet projects, right? We must cram this in.

341

00:16:22.272 --> 00:16:25.892

We must get this in, and everything else has to stop

342

00:16:25.952 --> 00:16:29.712

because some executive in HR says, "We got to get this

343

00:16:29.772 --> 00:16:32.712

project in. It's got to go in. It's got to hit a deadline.

344

00:16:32.732 --> 00:16:36.712

It's got to hit a..." All the scenarios there, but yeah, we've seen that for

345

00:16:36.812 --> 00:16:37.212

years.

346

00:16:38.491 --> 00:16:39.311

For years, yeah.

347

00:16:40.392 --> 00:16:44.272

And then everything stops, and it's like, okay, everyone focuses on that, and

348

00:16:44.292 --> 00:16:45.952

then everything else gets pushed.

349

00:16:46.852 --> 00:16:50.292

Cool. And actually, Stuart Dixon was just mentioning there about

350

00:16:50.772 --> 00:16:52.032

context switching as well.

351

00:16:52.712 --> 00:16:52.852

Yeah.

352

00:16:53.512 --> 00:16:55.332

What's your experience around that?

353

00:16:55.392 --> 00:16:57.212

Because it's not just

354

00:16:58.612 --> 00:17:00.372

everything stops, everything else stops.

355

00:17:00.432 --> 00:17:03.692

It has an impact on productivity as well, right?

356

00:17:03.792 --> 00:17:07.772

Yeah, it sure does. And I love what he said is increases the likelihood

357

00:17:07.853 --> 00:17:11.333

of people moving to other companies, and that is so true.

358

00:17:11.782 --> 00:17:13.932

The problem is the grass is never greener.

359

00:17:14.512 --> 00:17:18.472

That same thing's most likely going to happen in the other company

360

00:17:18.532 --> 00:17:22.432

too, right? I've seen very few scenarios where

361

00:17:22.873 --> 00:17:26.633

companies are really good for putting out a priority list

362

00:17:27.093 --> 00:17:30.532

and having the resources go from one to five. Right?

363

00:17:30.712 --> 00:17:34.252

Or one to 10, one to 20, and these are the things that you work on.

364

00:17:35.072 --> 00:17:37.932

So you may go, "This is impossible.

365

00:17:37.982 --> 00:17:41.232

I'm never going to work here anymore," go to a different company, and you're

366

00:17:41.242 --> 00:17:42.972

landing in the same situation.

367

00:17:44.612 --> 00:17:48.332

Have you seen anyone in those 25 years in PMO leadership,

368

00:17:49.022 --> 00:17:51.232

have you seen any organization that does this really well?

369

00:17:54.452 --> 00:17:55.132

Very few.

370

00:17:56.212 --> 00:17:56.432

I've

371

00:17:58.492 --> 00:18:02.112

ran a couple PMOs where I had a solid priority list,

372

00:18:02.492 --> 00:18:04.192

and everyone knew the exact order.

373

00:18:04.852 --> 00:18:04.982

Mm-hmm.

374

00:18:05.002 --> 00:18:07.692

And we demanded that at the C level,

375

00:18:09.132 --> 00:18:11.152

or the GM level in this particular case.

376

00:18:11.512 --> 00:18:13.232

We demanded that priority list-

377

00:18:13.832 --> 00:18:14.222

So what was the-

378

00:18:14.222 --> 00:18:15.192

... and we said, "This is the order."

379

00:18:15.532 --> 00:18:18.092

What was the benefit of this? What did that feel like, right?

380

00:18:18.832 --> 00:18:21.252

You got that in place. What happened downstream?

381

00:18:21.292 --> 00:18:23.222

What impact did that have in reality?

382

00:18:23.292 --> 00:18:26.832

Because we often talk about this stuff in the abstract, but you've got the real-

383

00:18:26.862 --> 00:18:26.862

Yeah

384

00:18:26.972 --> 00:18:27.561

... experience, right?

385

00:18:27.652 --> 00:18:30.042

Yeah. You got projects done faster

386

00:18:30.936 --> 00:18:34.696

Because they were working on multiple projects, but when

387

00:18:34.736 --> 00:18:38.556

push come to shove and they had extra time, they had time to work on a project,

388

00:18:38.886 --> 00:18:42.336

they knew which order. They knew what project

389

00:18:42.376 --> 00:18:43.516

meeting

390

00:18:44.376 --> 00:18:47.816

they should go to based on the order. Right?

391

00:18:47.876 --> 00:18:51.616

They knew. So things got done faster, and we just

392

00:18:51.696 --> 00:18:54.326

were very efficient. Now, we were waterfall.

393

00:18:54.736 --> 00:18:58.536

We're still a waterfall world, but we did get things done

394

00:18:58.696 --> 00:19:01.976

faster and more efficient because they knew exactly where to go to.

395

00:19:02.366 --> 00:19:06.356

And I had a PMO dashboard that had the priority list, and they could keep going

396

00:19:06.436 --> 00:19:07.536

back to that priority list.

397

00:19:09.036 --> 00:19:11.296

Great. And just to put some numbers on that,

398

00:19:12.176 --> 00:19:16.096

funnily enough, last week I was looking at a bunch of research

399

00:19:16.136 --> 00:19:19.596

papers into this. And so when you

400

00:19:21.876 --> 00:19:25.496

cut down on work in progress, so when you reduce that loading,

401

00:19:26.756 --> 00:19:27.756

projects accelerate.

402

00:19:28.656 --> 00:19:30.996

Yeah.

403

00:19:31.236 --> 00:19:35.156

And the numbers vary between sort of 30% and 50%

404

00:19:35.816 --> 00:19:39.396

increase. But I've seen companies, I was talking to

405

00:19:40.196 --> 00:19:44.116

someone in Slovenia, of all places, about a

406

00:19:44.156 --> 00:19:47.016

month ago, and they had put in place

407

00:19:47.026 --> 00:19:50.706

actually some fairly basic prioritization and

408

00:19:50.716 --> 00:19:51.526

capacity planning,

409

00:19:52.466 --> 00:19:56.056

and the net result was, drum roll please, an

410

00:19:56.196 --> 00:19:59.006

84% increase in velocity in project throughput.

411

00:19:59.096 --> 00:20:00.126

Wow. Yeah.

412

00:20:00.596 --> 00:20:01.996

84%.

413

00:20:02.116 --> 00:20:02.295

Yep.

414

00:20:02.886 --> 00:20:03.036

But-

415

00:20:03.636 --> 00:20:04.816

It's incredible

416

00:20:05.916 --> 00:20:09.656

Do you have a feel for how much faster you were going when it was all working?

417

00:20:09.856 --> 00:20:10.256

It just-

418

00:20:10.916 --> 00:20:13.396

No, because it was just so efficient, right?

419

00:20:13.896 --> 00:20:16.276

It was just so efficient. Yeah, no.

420

00:20:16.316 --> 00:20:20.236

We never really tracked those type of metrics because we just had a

421

00:20:20.256 --> 00:20:23.876

process in place from an intake to a governance to a priority

422

00:20:24.396 --> 00:20:28.336

to publishing a priority list and then just cranking, just going off that

423

00:20:28.396 --> 00:20:28.716

list.

424

00:20:29.216 --> 00:20:32.816

Yeah. And actually, Stuart made another quick

425

00:20:33.096 --> 00:20:36.876

point in the chat there about changing the conversation around

426

00:20:36.936 --> 00:20:38.516

when can we start the project, right?

427

00:20:38.576 --> 00:20:39.455

Because we've all had

428

00:20:40.356 --> 00:20:41.436

that. So when

429

00:20:42.256 --> 00:20:43.616

you had clear priorities,

430

00:20:46.776 --> 00:20:49.076

how did the relationship with the leadership team

431

00:20:49.976 --> 00:20:50.456

change?

432

00:20:51.536 --> 00:20:54.666

Because as Stuart says, you probably weren't having the same

433

00:20:54.916 --> 00:20:57.916

conversations with them every day about, why haven't you done this?

434

00:20:57.996 --> 00:21:00.736

Why isn't this started? Why isn't that finished?

435

00:21:00.856 --> 00:21:04.536

Yeah. Like you said, it gets to more of a when do we deliver it,

436

00:21:04.656 --> 00:21:04.876

right?

437

00:21:05.796 --> 00:21:08.196

It's really focusing on the delivery.

438

00:21:08.256 --> 00:21:12.016

And so the conversation has become much easier

439

00:21:12.056 --> 00:21:15.476

because everything's executing at the highest level.

440

00:21:16.016 --> 00:21:19.816

And so it's less about red projects or

441

00:21:19.916 --> 00:21:23.606

yellow projects. It's more about how do we help get

442

00:21:23.656 --> 00:21:27.496

these roadblocks moved so we can get these things

443

00:21:27.576 --> 00:21:31.276

executed. So the top priority projects got the

444

00:21:31.316 --> 00:21:35.136

most attention from the GM level at the time.

445

00:21:35.536 --> 00:21:39.376

They got the most attention to get these resolved so they can keep moving,

446

00:21:39.436 --> 00:21:42.516

because every project has problems, but it's

447

00:21:43.516 --> 00:21:47.056

where the executives put their focus to help fix those problems

448

00:21:47.436 --> 00:21:48.636

and move those roadmaps.

449

00:21:49.456 --> 00:21:53.396

So you actually found that it didn't get

450

00:21:53.416 --> 00:21:55.836

rid of the RAG reporting, but it changed the way it was used.

451

00:21:55.876 --> 00:21:56.436

Is that what I'm hearing?

452

00:21:56.536 --> 00:22:00.196

Yeah. 100%, because it was more about removing

453

00:22:00.256 --> 00:22:04.156

roadblocks, because these are our top priorities and we've got to go

454

00:22:04.176 --> 00:22:08.066

and help these PMs and these teams remove those roadblocks to

455

00:22:08.116 --> 00:22:10.476

get them done so we can complete them.

456

00:22:11.156 --> 00:22:14.266

It was all about completing, not starting.

457

00:22:15.296 --> 00:22:15.516

Right.

458

00:22:15.536 --> 00:22:18.676

Because everyone thinks that they want a project started.

459

00:22:19.136 --> 00:22:22.256

They don't want a project started. They want a project ended.

460

00:22:22.326 --> 00:22:25.436

They want to finish the project. They want the results of the project.

461

00:22:25.936 --> 00:22:29.796

But we kind of keep turning on, let's start more, let's start more, let's

462

00:22:29.836 --> 00:22:32.496

start more. Our focus is, well, let's end more.

463

00:22:33.876 --> 00:22:35.516

Yeah. And if you do-

464

00:22:35.676 --> 00:22:35.686

Complete more

465

00:22:35.686 --> 00:22:38.816

... the prioritization right, you're ending the ones that add the most value.

466

00:22:39.596 --> 00:22:39.896

That's right.

467

00:22:40.436 --> 00:22:44.396

So you're ending more, you're ending them earlier, so you're delivering

468

00:22:44.416 --> 00:22:48.215

the value earlier, and it's the right project to start

469

00:22:48.256 --> 00:22:49.036

with, right?

470

00:22:49.066 --> 00:22:49.066

Yeah.

471

00:22:49.116 --> 00:22:51.556

So you're delivering more value per project.

472

00:22:52.496 --> 00:22:52.736

So

473

00:22:54.296 --> 00:22:58.256

what we've seen is that when, again,

474

00:22:58.296 --> 00:22:59.176

when you do this right,

475

00:23:00.456 --> 00:23:03.966

we've seen the flow of strategic

476

00:23:04.056 --> 00:23:05.176

value, right? So

477

00:23:06.036 --> 00:23:08.516

we have a particular way of measuring that.

478

00:23:08.556 --> 00:23:08.806

But

479

00:23:09.876 --> 00:23:12.816

the flow of strategic value, we've seen it more than double

480

00:23:14.036 --> 00:23:14.336

in

481

00:23:15.396 --> 00:23:17.076

some customers. Not everyone.

482

00:23:17.116 --> 00:23:17.256

Mm-hmm.

483

00:23:17.756 --> 00:23:19.596

Right? Not everyone, but in

484

00:23:20.556 --> 00:23:21.966

several, we've seen that kind of

485

00:23:22.916 --> 00:23:24.776

step change in performance.

486

00:23:26.376 --> 00:23:30.256

And it sounds like if you add it all up in your environment, you've probably

487

00:23:30.296 --> 00:23:33.376

got a pretty substantial increase in value from that.

488

00:23:33.856 --> 00:23:37.116

Do you want to try and put a number on it or too vague, too difficult?

489

00:23:37.476 --> 00:23:38.936

Yeah, too hard, really.

490

00:23:38.996 --> 00:23:39.295

Too hard.

491

00:23:39.336 --> 00:23:40.046

And I think that's

492

00:23:41.156 --> 00:23:44.556

too hard in general, right? I think that's the

493

00:23:45.156 --> 00:23:48.656

thing is that when we think about value and we think

494

00:23:48.716 --> 00:23:52.516

about the ROI that we're going to get back, that

495

00:23:52.596 --> 00:23:56.346

is such a fundamental problem that we have in this industry right

496

00:23:56.456 --> 00:24:00.336

now because those numbers are really hard

497

00:24:00.376 --> 00:24:04.116

to get, especially if they're a year out, two

498

00:24:04.156 --> 00:24:07.836

years out, three years out, right? Who collects that value?

499

00:24:08.276 --> 00:24:12.266

Are we really getting that value? Has the dollar changed in that?

500

00:24:12.396 --> 00:24:16.376

Is it still the same, right? So there's a lot

501

00:24:16.416 --> 00:24:17.756

of factors to that.

502

00:24:18.976 --> 00:24:19.946

So yeah, I'm not going to-

503

00:24:19.946 --> 00:24:22.556

And very often the R in ROI isn't money.

504

00:24:23.416 --> 00:24:23.656

Right.

505

00:24:24.636 --> 00:24:28.396

In that HR example, it's something about efficiency or

506

00:24:28.656 --> 00:24:30.596

people's motivation or retention.

507

00:24:30.676 --> 00:24:30.816

Yep.

508

00:24:31.236 --> 00:24:31.376

Right?

509

00:24:31.456 --> 00:24:31.616

Yep.

510

00:24:33.612 --> 00:24:37.472

Okay, fantastic. So you said something really important and it kind of whizzed

511

00:24:37.532 --> 00:24:38.652

by,

512

00:24:39.772 --> 00:24:43.382

which was you said something along the lines of, "We demanded this from the

513

00:24:44.472 --> 00:24:45.632

C-suite." Okay.

514

00:24:46.452 --> 00:24:50.052

So this is where most PMOs I talk

515

00:24:50.112 --> 00:24:52.132

to struggle.

516

00:24:53.332 --> 00:24:56.092

How do I get the leadership team

517

00:24:56.252 --> 00:24:59.732

to pay attention to this? How do we get

518

00:24:59.792 --> 00:25:00.452

beyond

519

00:25:01.432 --> 00:25:05.312

just sticky notes or edicts from the strategy team that

520

00:25:05.322 --> 00:25:06.412

say, "This is what we're going to do.

521

00:25:06.512 --> 00:25:08.072

Go and do it." How do you get-

522

00:25:08.172 --> 00:25:08.582

Yeah

523

00:25:08.592 --> 00:25:10.052

... how do you get beyond that?

524

00:25:10.072 --> 00:25:10.082

Yeah.

525

00:25:10.132 --> 00:25:12.232

How do you get that buy-in that something has to change?

526

00:25:13.052 --> 00:25:16.672

Yeah. So I put this in both of my books, and it was about getting

527

00:25:16.772 --> 00:25:20.432

executive support. Not getting one, getting multiple.

528

00:25:21.152 --> 00:25:22.612

And you start with your own

529

00:25:23.572 --> 00:25:27.312

executive, and then you start going to other executives to get more and more

530

00:25:27.392 --> 00:25:31.372

support. Right? So first of all, it all starts with getting your own

531

00:25:31.452 --> 00:25:35.392

executive to support the driving of this

532

00:25:35.412 --> 00:25:38.452

priority list and this order to which you

533

00:25:38.572 --> 00:25:42.312

tackle things. Then it's going and having that

534

00:25:42.372 --> 00:25:46.092

executive work across their peers and their management level

535

00:25:46.452 --> 00:25:50.392

to say, "We got to do this. It's not working the way

536

00:25:50.452 --> 00:25:54.272

we're doing it." So it's really about starting with

537

00:25:54.352 --> 00:25:58.252

executive support and continuing to get more and

538

00:25:58.292 --> 00:26:00.612

more executives bought into that process.

539

00:26:01.212 --> 00:26:03.372

And then it comes down to delivery.

540

00:26:04.152 --> 00:26:07.622

Once they start seeing the execution, and they start seeing

541

00:26:07.732 --> 00:26:10.832

projects finish, and customers are happy with the

542

00:26:10.912 --> 00:26:14.832

execution and the ROI and the delivery

543

00:26:14.852 --> 00:26:17.592

of these efforts, then they're going to go, "Oh, yeah.

544

00:26:17.712 --> 00:26:21.592

Okay, this is working." More and more executives will buy in. Right?

545

00:26:21.692 --> 00:26:25.352

But it's not an easy thing. It's all

546

00:26:25.472 --> 00:26:29.462

about your executive support, your current one, and then

547

00:26:29.572 --> 00:26:32.782

up and sideways, peers, if you like.

548

00:26:32.872 --> 00:26:32.952

So-

549

00:26:33.352 --> 00:26:34.412

And getting multiple

550

00:26:34.422 --> 00:26:38.382

... so what was that first conversation like with your line manager then?

551

00:26:38.852 --> 00:26:39.202

Because-

552

00:26:39.252 --> 00:26:39.332

Yeah

553

00:26:39.492 --> 00:26:42.392

... getting their buy-in, that's the first domino.

554

00:26:42.431 --> 00:26:43.192

So how do we-

555

00:26:43.412 --> 00:26:43.692

Yeah

556

00:26:43.702 --> 00:26:44.992

... what was that conversation like?

557

00:26:45.692 --> 00:26:48.272

Well, that's generally easy because you're direct

558

00:26:49.092 --> 00:26:51.532

to them. They own your organization, right?

559

00:26:51.652 --> 00:26:55.492

They own the delivery of the 50 people or

560

00:26:55.752 --> 00:26:59.152

60 people within the PMO. Right? So that's

561

00:26:59.232 --> 00:27:03.012

generally easy. What you need to do, or easier,

562

00:27:03.432 --> 00:27:06.432

what you need to do is figure out the talk track and the

563

00:27:06.472 --> 00:27:10.232

messaging for that executive to go across their

564

00:27:10.272 --> 00:27:10.832

peers.

565

00:27:11.732 --> 00:27:14.412

Right? That's the harder conversation.

566

00:27:14.792 --> 00:27:18.312

And that's decks, that's one-on-ones, that's kind of

567

00:27:18.472 --> 00:27:21.932

spending time with them to understand what's in it for them.

568

00:27:22.612 --> 00:27:24.532

What do they benefit if they

569

00:27:26.212 --> 00:27:29.552

buy into this concept that you're trying to do of setting a

570

00:27:29.592 --> 00:27:32.412

priority and getting things worked in order.

571

00:27:33.152 --> 00:27:35.832

And that just takes a lot of political capital.

572

00:27:35.932 --> 00:27:39.672

It takes a lot of, you have to have the execution

573

00:27:39.732 --> 00:27:43.612

experience. You have to have trust in them. They have to trust you.

574

00:27:44.072 --> 00:27:48.012

And it has to be kind of a non-punitive environment.

575

00:27:48.632 --> 00:27:51.892

And I think that's a huge component, because if you work in a

576

00:27:51.932 --> 00:27:55.882

non-punitive environment, then you're going to have people that

577

00:27:55.912 --> 00:27:59.842

will go, "Yeah, let's give it a shot. Yeah, let's give it a shot." Right?

578

00:27:59.892 --> 00:28:03.372

And then as things start executing, everything just starts

579

00:28:03.832 --> 00:28:04.692

going in place.

580

00:28:06.612 --> 00:28:06.832

Yeah.

581

00:28:07.652 --> 00:28:08.292

And

582

00:28:09.332 --> 00:28:10.952

that first conversation,

583

00:28:11.772 --> 00:28:13.912

was it you going in saying,

584

00:28:15.512 --> 00:28:18.632

"Dude, our people are falling apart. This just isn't working. We've got to change"?

585

00:28:18.912 --> 00:28:20.572

Was it you going in and saying-

586

00:28:21.432 --> 00:28:21.441

No

587

00:28:21.441 --> 00:28:25.252

... "Hey, we've got an ROI problem"? What was that start point?

588

00:28:25.332 --> 00:28:29.001

Yep, 100%. So when I do it, every time I start a PMO.

589

00:28:29.532 --> 00:28:33.132

And so basically it's a round of conversations with

590

00:28:33.192 --> 00:28:36.552

executives, with peers, with directors, with...

591

00:28:37.012 --> 00:28:40.132

And it's where are the problems with the PMO? What's happening?

592

00:28:40.212 --> 00:28:44.052

What's going on? And it's really about gathering

593

00:28:44.192 --> 00:28:47.812

data, because every PMO is different, every company is different, every

594

00:28:47.872 --> 00:28:51.432

executive team is different. You need to go in there and understand

595

00:28:51.512 --> 00:28:54.752

exactly what you're seeing and what you're hearing.

596

00:28:55.632 --> 00:28:59.452

Once you have that data, then you can start using that data

597

00:28:59.512 --> 00:29:02.172

to say, "Here are the common themes.

598

00:29:02.252 --> 00:29:04.592

Here are the common problems that we're finding.

599

00:29:05.292 --> 00:29:08.812

How about we now need to put some of this stuff in place." Right?

600

00:29:08.912 --> 00:29:10.492

All of our projects are going along.

601

00:29:10.592 --> 00:29:14.492

We got at 50% CR rates or whatever the case may

602

00:29:14.532 --> 00:29:17.172

be, right? But you're doing it from data.

603

00:29:17.432 --> 00:29:21.392

Everything's about data. And then you start building your decks

604

00:29:21.432 --> 00:29:25.212

and your presentations and your talk track around how do you solve that

605

00:29:25.272 --> 00:29:28.772

data. That's what you're taking up to your initial line

606

00:29:28.832 --> 00:29:32.612

manager. And then you're taking that across because it's

607

00:29:32.672 --> 00:29:36.652

those people or those directs of those peers that you've

608

00:29:36.712 --> 00:29:40.132

talked to that have complained. "Hey, when I talk to

609

00:29:40.212 --> 00:29:40.712

Sally,"

610

00:29:41.592 --> 00:29:45.552

who's in HR, "she says X. I talked to Bob in

611

00:29:45.632 --> 00:29:49.472

finance, he said Y." All that's data that

612

00:29:49.532 --> 00:29:53.312

you formulate and you can use to formulate your plan forward.

613

00:29:54.532 --> 00:29:58.212

Brilliant. So let's see, Stuart and

614

00:29:58.932 --> 00:29:59.712

Paolo

615

00:30:01.632 --> 00:30:05.532

were both at Laura

616

00:30:05.552 --> 00:30:08.812

Barnard's session in the UK a couple of weeks ago.

617

00:30:10.152 --> 00:30:11.712

And so you guys,

618

00:30:12.552 --> 00:30:16.332

I hope you're paying attention to this because this sounds an awful lot like what

619

00:30:16.372 --> 00:30:17.432

we talked about with Laura.

620

00:30:19.612 --> 00:30:19.882

Right?

621

00:30:21.132 --> 00:30:21.832

So you've got

622

00:30:22.812 --> 00:30:26.222

two of the smartest and most experienced people in the industry

623

00:30:27.592 --> 00:30:28.532

saying the same thing.

624

00:30:31.172 --> 00:30:32.692

Maybe, yeah. All hail

625

00:30:33.652 --> 00:30:33.972

Laura.

626

00:30:35.512 --> 00:30:38.352

So maybe this is important, right?

627

00:30:38.392 --> 00:30:40.792

Maybe we need to pay attention to this process

628

00:30:43.642 --> 00:30:45.682

Just saying. It's kind of interesting.

629

00:30:47.602 --> 00:30:50.902

I didn't see it, so I'm glad she's aligned with me.

630

00:30:51.282 --> 00:30:54.722

Yeah, absolutely. We're not going to get into who said what when.

631

00:30:56.202 --> 00:30:59.762

To be honest, I don't think there's anything that you've said here that

632

00:30:59.862 --> 00:31:02.082

is revolutionary or-

633

00:31:02.302 --> 00:31:02.522

No.

634

00:31:03.952 --> 00:31:06.782

... proprietary super-secret squirrel stuff, right?

635

00:31:07.122 --> 00:31:09.001

No. It's just years of doing it.

636

00:31:09.792 --> 00:31:13.222

Right. Well, and this is just how you sell ideas.

637

00:31:14.122 --> 00:31:14.642

Yeah.

638

00:31:14.682 --> 00:31:15.822

Right? This is just how-

639

00:31:15.902 --> 00:31:15.952

Yeah

640

00:31:16.062 --> 00:31:16.502

... you build.

641

00:31:17.602 --> 00:31:21.462

So if you think of your PMO as a business, this is the way I

642

00:31:21.502 --> 00:31:22.902

approach it. I think of the PMO-

643

00:31:22.982 --> 00:31:23.112

Yeah

644

00:31:23.122 --> 00:31:23.552

... as a business.

645

00:31:24.342 --> 00:31:24.822

Yeah.

646

00:31:24.852 --> 00:31:26.112

So as a business,

647

00:31:27.542 --> 00:31:30.622

who do you go and talk to, to figure out what product you should be selling?

648

00:31:31.662 --> 00:31:33.062

Your customers.

649

00:31:33.102 --> 00:31:34.002

Your customers. Your customers, right?

650

00:31:34.542 --> 00:31:34.682

Yep.

651

00:31:35.422 --> 00:31:37.522

So we're just doing market research.

652

00:31:38.442 --> 00:31:38.602

Yeah.

653

00:31:39.322 --> 00:31:42.412

And then we're developing the products that those customers want,

654

00:31:43.342 --> 00:31:47.302

and then we promote the products to those customers so that they realize

655

00:31:47.362 --> 00:31:49.882

the benefits. They realize why they're doing it.

656

00:31:51.142 --> 00:31:53.282

Yeah. I think that's a really good point, though.

657

00:31:53.382 --> 00:31:54.962

I'm just going to stop you there for a second.

658

00:31:55.232 --> 00:31:55.232

Yeah.

659

00:31:55.282 --> 00:31:58.642

I think that's a really good point because you think about the sort of why I

660

00:31:58.682 --> 00:32:01.932

treat these PMOs like businesses, like their own

661

00:32:01.982 --> 00:32:05.702

organizations. So you think a hotshot project

662

00:32:05.742 --> 00:32:09.322

manager who's an amazing project manager gets promoted into a

663

00:32:09.362 --> 00:32:13.302

PMO manager or PMO director role, they're not going to think of it like

664

00:32:13.362 --> 00:32:14.042

a business.

665

00:32:15.042 --> 00:32:18.642

It takes years to get that mindset and that

666

00:32:18.722 --> 00:32:21.502

confidence to go, "We're running a business.

667

00:32:21.642 --> 00:32:22.902

We're running an org."

668

00:32:23.962 --> 00:32:27.452

We're running an org that has people, that has mortgages, that has

669

00:32:27.482 --> 00:32:30.942

divorces, that has deaths, it has all these kind of things.

670

00:32:31.862 --> 00:32:35.442

That's a difference, and then when you treat it like a business, you

671

00:32:35.522 --> 00:32:38.342

attack it. Like you said, go after the customers.

672

00:32:38.682 --> 00:32:41.842

What are the pain points? How do we move this business forward?

673

00:32:42.722 --> 00:32:46.662

And that's a fundamental shift that PMO leaders and

674

00:32:46.702 --> 00:32:50.082

PMO managers and PMO directors have to take.

675

00:32:50.142 --> 00:32:54.001

It's not about cranking through the software, it's about you're running a business.

676

00:32:56.402 --> 00:32:58.362

And just to put that into context,

677

00:32:58.422 --> 00:33:03.482

who

678

00:33:03.522 --> 00:33:05.622

remembers Google Glass? The glasses.

679

00:33:05.682 --> 00:33:06.022

Those-

680

00:33:06.302 --> 00:33:06.482

Yeah

681

00:33:06.502 --> 00:33:07.382

... horrible glasses, right?

682

00:33:07.542 --> 00:33:07.682

Yeah.

683

00:33:08.102 --> 00:33:10.622

So Google's running around saying, "These are really cool.

684

00:33:10.682 --> 00:33:14.322

Look what we can do." Nobody bought them.

685

00:33:14.462 --> 00:33:14.642

No.

686

00:33:14.782 --> 00:33:18.342

So they were selling what they thought was cool, not what the organization needed

687

00:33:18.382 --> 00:33:18.902

or wanted.

688

00:33:19.822 --> 00:33:19.902

Yeah.

689

00:33:20.582 --> 00:33:24.552

So now Meta's trying again with the Meta glasses, and other brands are

690

00:33:24.582 --> 00:33:26.062

available, of course.

691

00:33:26.102 --> 00:33:26.182

Yeah.

692

00:33:26.282 --> 00:33:26.752

And

693

00:33:28.262 --> 00:33:31.492

it's going to be really interesting to see what happens because

694

00:33:32.542 --> 00:33:36.502

there are some communities for which it appears that it's starting

695

00:33:36.522 --> 00:33:39.532

to get some traction. So the partially sighted community, for example-

696

00:33:41.042 --> 00:33:41.432

Yeah

697

00:33:41.462 --> 00:33:45.222

... where they can say, "Hey, read me this label on a tin," or

698

00:33:45.242 --> 00:33:45.492

something.

699

00:33:45.502 --> 00:33:45.662

Yeah.

700

00:33:47.402 --> 00:33:51.302

That's awesome. So they listened

701

00:33:51.342 --> 00:33:54.762

to that community, they developed some apps around it. That's awesome.

702

00:33:56.162 --> 00:33:59.571

But the wider community, I was listening to an article earlier, were just going,

703

00:33:59.612 --> 00:34:01.242

"Do you know what? It's a little spooky.

704

00:34:01.882 --> 00:34:04.222

I'm walking around, I'm recording people, they don't even know it."

705

00:34:05.162 --> 00:34:06.682

It's a little spooky, right?

706

00:34:06.862 --> 00:34:07.022

Yeah.

707

00:34:08.462 --> 00:34:08.763

So

708

00:34:10.602 --> 00:34:13.062

look for inspiration everywhere is my message.

709

00:34:13.142 --> 00:34:14.102

Yeah.

710

00:34:15.042 --> 00:34:15.142

So

711

00:34:15.942 --> 00:34:19.322

before we leave this thing of getting execs' buy-in, so are there any sort of

712

00:34:19.402 --> 00:34:23.062

tips-- People typically talk about understand what the

713

00:34:23.082 --> 00:34:26.962

problems are, think about what the root causes are of those problems that they

714

00:34:27.642 --> 00:34:28.303

perceive,

715

00:34:29.223 --> 00:34:29.882

and then

716

00:34:30.743 --> 00:34:31.902

help them understand

717

00:34:32.743 --> 00:34:36.342

if we fix that root cause, how does your life get better, Mr. Executive?

718

00:34:36.422 --> 00:34:39.002

So do you have any of those kind of formulas that you like?

719

00:34:42.703 --> 00:34:44.642

Not necessarily formulas.

720

00:34:45.922 --> 00:34:49.212

Say that again. Let me go down-

721

00:34:49.542 --> 00:34:49.553

So-

722

00:34:49.582 --> 00:34:49.743

Yeah

723

00:34:49.822 --> 00:34:49.962

... so

724

00:34:51.182 --> 00:34:52.022

the process,

725

00:34:53.703 --> 00:34:57.542

usually when you're trying to solve a problem for an exec, the way I

726

00:34:57.582 --> 00:35:00.321

approach it anyway is I will ask them, I'll collect the data,

727

00:35:01.242 --> 00:35:05.002

and they might say, if I was a doctor, they might say, "I've got a sore

728

00:35:05.022 --> 00:35:05.282

head."

729

00:35:07.102 --> 00:35:09.722

Now you could tackle a sore head by just giving someone some aspirin.

730

00:35:10.872 --> 00:35:10.872

Mm-hmm.

731

00:35:10.982 --> 00:35:13.901

Or you could try and figure out what's causing the sore head.

732

00:35:14.902 --> 00:35:15.412

Yeah. Oh, okay.

733

00:35:15.902 --> 00:35:17.702

And treat that thing. Go back to the root cause.

734

00:35:17.782 --> 00:35:18.022

Yeah.

735

00:35:19.462 --> 00:35:23.122

So you don't go back because the executive doesn't necessarily understand the

736

00:35:23.162 --> 00:35:25.582

link between their pain,

737

00:35:26.432 --> 00:35:27.232

projects are late-

738

00:35:28.082 --> 00:35:28.682

Yeah

739

00:35:28.702 --> 00:35:32.282

... and the fact we need to fix prioritization because

740

00:35:32.742 --> 00:35:33.222

it's-

741

00:35:33.232 --> 00:35:33.232

Yeah

742

00:35:33.232 --> 00:35:36.002

... all they see is projects are late, so I'm going to kick the project manager.

743

00:35:37.122 --> 00:35:37.132

Yeah.

744

00:35:37.142 --> 00:35:38.662

But actually, that's not what the problem is.

745

00:35:38.682 --> 00:35:40.282

The problem is that everything's overloaded.

746

00:35:40.962 --> 00:35:41.502

Yeah.

747

00:35:41.802 --> 00:35:42.662

So how do you,

748

00:35:43.522 --> 00:35:46.482

and again, in the past, how have you had that conversation with them?

749

00:35:46.542 --> 00:35:47.222

How have you helped them

750

00:35:48.162 --> 00:35:49.622

join those dots?

751

00:35:50.342 --> 00:35:53.812

Yeah. Again, all data. It's an all data conversation.

752

00:35:53.872 --> 00:35:57.282

So I have for many, many years ran a project server,

753

00:35:57.822 --> 00:36:01.792

project online/Power BI environment, and

754

00:36:01.982 --> 00:36:05.002

therefore we have all of our data in this spot.

755

00:36:05.022 --> 00:36:07.022

So we have all the dashboards. We have all the

756

00:36:08.242 --> 00:36:09.962

data that you can possibly manage.

757

00:36:10.462 --> 00:36:14.162

And when we have these situations, we bring the data to them.

758

00:36:14.662 --> 00:36:18.622

We're seeing 50% CR rates. We're seeing 50%

759

00:36:18.642 --> 00:36:20.711

of projects are due in CRs. We're seeing

760

00:36:22.462 --> 00:36:26.402

90% of our projects are red. So it all becomes a data

761

00:36:26.542 --> 00:36:30.312

conversation because people may not like data, but they don't

762

00:36:31.082 --> 00:36:35.052

fight data. Data is data. And so I always

763

00:36:35.102 --> 00:36:38.842

think that it's easier to bring data and drive

764

00:36:38.852 --> 00:36:42.782

through how do we solve some of these data points to

765

00:36:42.842 --> 00:36:45.822

these executives who don't mind looking at data.

766

00:36:45.972 --> 00:36:49.862

Over my course, I have looked at executives, I've worked

767

00:36:49.922 --> 00:36:52.322

with a lot of executives that like seeing data.

768

00:36:52.482 --> 00:36:56.406

They're like, "Give me the data." They want decisions and- Then they want, where do

769

00:36:56.446 --> 00:37:00.326

we go with it? They don't want thousands of rows of data, but they do

770

00:37:00.386 --> 00:37:04.206

like data. They do like trends. They do like to see what's happening.

771

00:37:04.266 --> 00:37:08.046

So I like to bring back data to them, and then we decide

772

00:37:08.166 --> 00:37:09.706

what our problem is to go after.

773

00:37:10.306 --> 00:37:12.446

So let's just, another quick detour.

774

00:37:13.186 --> 00:37:17.106

Data versus insight. Is it data they want or is it the insight from

775

00:37:17.146 --> 00:37:17.586

the data?

776

00:37:18.126 --> 00:37:21.666

It's the insight, but remember, it follows a path, right?

777

00:37:21.846 --> 00:37:24.666

Data becomes information. Information, knowledge, right?

778

00:37:25.046 --> 00:37:28.666

It does follow a path, but it is ultimately insight,

779

00:37:29.286 --> 00:37:29.806

right? But

780

00:37:30.646 --> 00:37:34.426

everyone makes insights based on how they perceive and

781

00:37:34.466 --> 00:37:38.426

they read that data. And you as an expert, you have to

782

00:37:38.466 --> 00:37:42.416

help them with those insights. You have to see, this is what

783

00:37:42.426 --> 00:37:45.826

we're seeing. Why do you think our projects are 50%

784

00:37:45.866 --> 00:37:49.266

CRs? Well, because we're working on 200 of them,

785

00:37:49.846 --> 00:37:53.626

right? And so of course, people are multitasking and things

786

00:37:53.966 --> 00:37:57.946

don't get done on time. So it is data that will

787

00:37:58.006 --> 00:38:01.686

then bring insights, which will then bring clarity to how do we move

788

00:38:01.746 --> 00:38:02.206

forward.

789

00:38:03.246 --> 00:38:07.096

So we've got the execs, we've used data, we've convinced

790

00:38:07.146 --> 00:38:10.086

them that they need to fix prioritization and the portfolio management.

791

00:38:11.586 --> 00:38:14.826

What's been your experience on how to actually take that journey to

792

00:38:15.286 --> 00:38:15.666

fix-

793

00:38:16.426 --> 00:38:19.966

Pilot. Crawl, walk, run. I've said it for years, crawl, walk, run.

794

00:38:21.086 --> 00:38:24.756

Pilot, right? Just try it and pilot and

795

00:38:24.906 --> 00:38:28.866

fix forward, right? Fix forward. And so

796

00:38:29.026 --> 00:38:32.826

I've always thought, let's pilot this, let's test

797

00:38:32.866 --> 00:38:36.706

this. Let's see what works and doesn't work, and then we can

798

00:38:36.766 --> 00:38:38.066

adjust and go forward.

799

00:38:38.966 --> 00:38:42.066

Right? Because there's no sense looking back. It's all about going forward.

800

00:38:42.186 --> 00:38:44.336

How do we go forward with it, right?

801

00:38:44.966 --> 00:38:48.146

And so, yeah, it's been about piloting really.

802

00:38:48.966 --> 00:38:50.646

Okay. And what

803

00:38:51.626 --> 00:38:55.156

might that look like? Because there are lots of different ways

804

00:38:55.266 --> 00:38:58.416

to do prioritization, and some of them work better than

805

00:38:58.466 --> 00:39:02.296

others. Some of them are easier to implement and

806

00:39:02.346 --> 00:39:05.866

adopt than others. So

807

00:39:05.926 --> 00:39:09.906

what's been your path? Do you think there's one road through there,

808

00:39:09.966 --> 00:39:11.806

or how do you see that

809

00:39:12.706 --> 00:39:13.056

in terms of the-

810

00:39:13.106 --> 00:39:16.846

No, I see there's multiple. Yeah. But it does come down

811

00:39:16.946 --> 00:39:20.206

to, so I've had some really

812

00:39:20.506 --> 00:39:24.346

solid prioritization and scoring system across the

813

00:39:24.386 --> 00:39:28.346

PMOs I've ran. Very solid, right? Some have been really weak,

814

00:39:28.446 --> 00:39:32.006

some have been really solid, and it does come down to the

815

00:39:32.046 --> 00:39:35.946

business that you're running. So when I was running a PMO

816

00:39:35.966 --> 00:39:39.606

in marketing at Microsoft, that had an unbelievable

817

00:39:39.726 --> 00:39:43.226

governance system, unbelievable prioritization system,

818

00:39:43.746 --> 00:39:47.726

right? So I have ran some really solid, and I think it

819

00:39:47.786 --> 00:39:51.426

really depends on the prioritization and the

820

00:39:51.586 --> 00:39:55.146

scoring of that organization, right?

821

00:39:55.306 --> 00:39:59.226

I ran a PMO in operations, which was about releasing

822

00:39:59.266 --> 00:40:01.746

the products, right, the Microsoft products.

823

00:40:02.266 --> 00:40:06.236

And again, that had a prioritization, right, based on when they had to

824

00:40:06.246 --> 00:40:09.766

go time to market. So there's not a set

825

00:40:09.886 --> 00:40:13.626

prioritization system based on the business to

826

00:40:13.686 --> 00:40:14.975

which you're working in,

827

00:40:15.806 --> 00:40:19.755

right? But there is a set of what's the benefits, what's the

828

00:40:19.886 --> 00:40:23.846

score, what's the risk? How do we get a weighted score,

829

00:40:23.946 --> 00:40:27.866

that concept of a weighted score? Now people manipulate the

830

00:40:27.906 --> 00:40:31.706

weighted score. They do a lot of funny math with the

831

00:40:31.746 --> 00:40:35.686

weighted score. But in general, you do get a score and you

832

00:40:35.806 --> 00:40:39.726

do get that this is what we should be going after to move our business

833

00:40:39.786 --> 00:40:40.166

forward.

834

00:40:40.706 --> 00:40:44.486

So let's pull a couple of the things that you've said there together with what you

835

00:40:44.566 --> 00:40:46.906

said earlier about people in stovepipes, right?

836

00:40:47.006 --> 00:40:47.466

People in the-

837

00:40:47.686 --> 00:40:47.716

Yeah

838

00:40:47.716 --> 00:40:51.046

... different departments doing their

839

00:40:51.746 --> 00:40:52.146

thing.

840

00:40:54.866 --> 00:40:56.846

Oh, the AI has gone crazy. There we go.

841

00:40:56.886 --> 00:40:57.535

The robots are-

842

00:40:57.636 --> 00:40:57.956

Yeah, look at that

843

00:40:57.956 --> 00:40:59.586

... taking revenge. Here we are, back to it.

844

00:41:01.166 --> 00:41:04.656

So one of the challenges that you have when you try and come up with a weighted

845

00:41:04.726 --> 00:41:08.706

scoring, and by the way, so this is the bit where I'm expecting Bill and I

846

00:41:08.726 --> 00:41:10.736

are going to diverge a little bit, and that's absolutely-

847

00:41:10.746 --> 00:41:10.886

Okay

848

00:41:11.926 --> 00:41:15.846

... So Bill is very much, he's lived it, he's done it,

849

00:41:15.946 --> 00:41:17.926

he's found ways, he's solved problems.

850

00:41:17.966 --> 00:41:20.106

He's just got the damn thing done, right?

851

00:41:22.306 --> 00:41:25.706

When we started thinking about prioritization, we looked at, okay, how do we build

852

00:41:25.746 --> 00:41:25.806

it

853

00:41:26.826 --> 00:41:30.526

the right way, right? So there's a lot of research

854

00:41:30.566 --> 00:41:34.426

into how to prioritize in large organizations

855

00:41:34.466 --> 00:41:37.186

so that it sticks, so that it actually works really well.

856

00:41:37.986 --> 00:41:40.586

And so there are lots of ways to do prioritization.

857

00:41:40.626 --> 00:41:43.806

You can literally lock people in a room and say, "Don't come out until you give me

858

00:41:43.866 --> 00:41:46.286

five projects we're going to focus on." Right?

859

00:41:47.126 --> 00:41:50.966

That's not a great way to do it, by the way, because that selects

860

00:41:51.126 --> 00:41:54.726

for who shouts the loudest and who's got the most influence, right?

861

00:41:54.906 --> 00:41:55.486

Yeah.

862

00:41:55.586 --> 00:41:57.396

Rather than what our strategy actually is.

863

00:41:58.206 --> 00:42:01.876

So the best ways to do it are all different

864

00:42:01.926 --> 00:42:05.706

forms of weighted scoring. Okay? So this is what you were just

865

00:42:05.726 --> 00:42:07.146

talking about. So you have a bunch of-

866

00:42:07.266 --> 00:42:07.336

Yeah

867

00:42:07.336 --> 00:42:07.766

... criteria.

868

00:42:09.526 --> 00:42:11.966

I'll share the screen so you can see. This is how we do it.

869

00:42:12.446 --> 00:42:15.776

There are other ways of doing it, but just so people can see, you have a set of

870

00:42:15.806 --> 00:42:18.196

criteria. So we've got

871

00:42:19.046 --> 00:42:22.646

some financial, strategic, and risk

872

00:42:22.686 --> 00:42:23.346

criteria.

873

00:42:24.216 --> 00:42:26.766

And then underneath there we've got a bunch of other criteria.

874

00:42:26.806 --> 00:42:28.086

I'm not going to spend a load of time on it.

875

00:42:28.866 --> 00:42:30.486

Sure. That's cool.

876

00:42:30.566 --> 00:42:34.446

But the key bit that was really interesting was the conversation about people being

877

00:42:34.466 --> 00:42:35.646

in different stovepipes.

878

00:42:36.406 --> 00:42:36.546

Yeah.

879

00:42:36.806 --> 00:42:40.486

So what the research says is that there's this

880

00:42:40.506 --> 00:42:44.436

methodology called AHP, analytic hierarchy process, which works really

881

00:42:44.566 --> 00:42:47.826

well at getting people up and out of their stovepipe.

882

00:42:48.926 --> 00:42:52.666

So as a leadership team, what you would do in this way of doing it

883

00:42:53.306 --> 00:42:57.066

is you would present here are our criteria, here are the business goals

884

00:42:57.126 --> 00:42:58.766

basically that we've written down.

885

00:42:59.426 --> 00:43:03.206

I'm going to ask which one of these is more important, A or B, and is it a little

886

00:43:03.266 --> 00:43:07.206

bit more important or a lot? But crucially, we're doing it as a leadership

887

00:43:07.346 --> 00:43:10.706

team, right? So everybody's voting independently.

888

00:43:10.746 --> 00:43:11.606

They can't see each other

889

00:43:13.022 --> 00:43:16.242

Right? And then once everybody's voted, then we can reveal the votes and we can

890

00:43:16.282 --> 00:43:18.102

say, "Hey, Samantha, can you explain your point of view?

891

00:43:18.202 --> 00:43:21.862

Hey, Emily, can you explain your point of view?" And what's happening when you do

892

00:43:21.922 --> 00:43:22.782

that is

893

00:43:24.782 --> 00:43:28.622

when you start this process, what happens is Samantha will

894

00:43:28.702 --> 00:43:32.082

be in her stovepipe. She'll be saying, "Well, this is the most important because

895

00:43:32.882 --> 00:43:35.022

I'm in sales, and in sales, we need this."

896

00:43:36.062 --> 00:43:40.032

Right? And Emily will be saying, "Yeah, but I'm in manufacturing, and

897

00:43:40.062 --> 00:43:41.522

in manufacturing, we need this."

898

00:43:43.042 --> 00:43:43.342

And

899

00:43:44.522 --> 00:43:46.702

so this is the forum where you say, "But hang on.

900

00:43:47.142 --> 00:43:48.032

In this meeting,

901

00:43:49.682 --> 00:43:53.602

you don't work for sales. You are part of the leadership team of the organization."

902

00:43:55.582 --> 00:43:58.502

Right? So what we're trying to do is we're trying to understand each

903

00:43:58.582 --> 00:44:02.502

other and learn from each other and build the whole

904

00:44:02.542 --> 00:44:04.071

picture, build that holistic-

905

00:44:04.082 --> 00:44:04.302

Yeah

906

00:44:04.382 --> 00:44:04.882

... picture.

907

00:44:05.692 --> 00:44:09.542

And when you go through that, you go through each pair of questions and then that

908

00:44:09.562 --> 00:44:13.422

gives you a set of weighted criteria, which you can then score

909

00:44:13.442 --> 00:44:17.122

projects against that. So weighted criteria aren't very interesting.

910

00:44:17.142 --> 00:44:20.402

It's just a pie chart and a bar chart, but you get a set of weighted

911

00:44:20.442 --> 00:44:23.802

criteria that you can then use to score and evaluate your

912

00:44:23.822 --> 00:44:24.442

projects.

913

00:44:25.662 --> 00:44:29.542

There are techniques you can use to evaluate to improve the scoring, by the way,

914

00:44:30.142 --> 00:44:31.542

but we'll not go into that right now.

915

00:44:32.702 --> 00:44:36.122

So when you do that, what kind of pushback do you get,

916

00:44:36.942 --> 00:44:40.142

if any? And how have you overcome it in the past?

917

00:44:41.302 --> 00:44:45.282

Yeah, so I don't disagree with that at all. I think that's a great process.

918

00:44:45.382 --> 00:44:49.142

I think what you said, the key thing that you said there is, "You

919

00:44:49.242 --> 00:44:52.692

don't work for sales. You don't work for HR, you don't work for

920

00:44:52.802 --> 00:44:56.662

finance. You're part of a leadership team that's trying to drive

921

00:44:56.722 --> 00:45:00.052

this company forward." And that is

922

00:45:00.102 --> 00:45:04.022

probably the hardest easy statement to say, but the hardest

923

00:45:04.062 --> 00:45:07.882

statement to actually get away with, because you would

924

00:45:07.942 --> 00:45:11.352

need a very strong C-level to say,

925

00:45:11.842 --> 00:45:15.322

"We are a leadership team. We're going to act like a leadership team."

926

00:45:16.202 --> 00:45:18.362

And then that process would work perfect.

927

00:45:18.942 --> 00:45:22.582

Otherwise, you have HR, finance,

928

00:45:23.162 --> 00:45:26.102

right, all trying to get their projects done.

929

00:45:27.102 --> 00:45:30.642

So I think your process is excellent there. I don't see any disagreement.

930

00:45:31.002 --> 00:45:34.922

I just think that there's a concept of trying to change the

931

00:45:35.002 --> 00:45:38.922

mindset that they're part of a leadership team and they're not representing

932

00:45:38.962 --> 00:45:41.282

their organization at that time.

933

00:45:41.822 --> 00:45:41.972

Well, I think-

934

00:45:41.972 --> 00:45:42.502

That's huge

935

00:45:42.622 --> 00:45:46.262

... what's really interesting, Bill, actually, is that we never say

936

00:45:46.322 --> 00:45:49.602

that in the meeting. It just happens.

937

00:45:50.502 --> 00:45:50.962

Yeah.

938

00:45:51.122 --> 00:45:53.082

They say it to each other, right?

939

00:45:53.262 --> 00:45:53.612

Yeah.

940

00:45:53.682 --> 00:45:56.742

They have that conversation on their own. We don't need to say it.

941

00:45:57.502 --> 00:45:57.882

Yeah.

942

00:45:59.082 --> 00:45:59.582

That's great.

943

00:46:00.622 --> 00:46:04.442

It's really interesting. They come out of those meetings going,

944

00:46:04.472 --> 00:46:06.422

"Oh, wow, we've never been aligned before like this."

945

00:46:06.482 --> 00:46:07.122

Yeah.

946

00:46:07.131 --> 00:46:07.982

"That was really great."

947

00:46:08.722 --> 00:46:09.802

Yeah.

948

00:46:09.902 --> 00:46:11.602

And again, it's not the only way to do it.

949

00:46:12.462 --> 00:46:12.772

Sure. Yeah.

950

00:46:12.932 --> 00:46:15.162

It's the way the research says works best,

951

00:46:16.022 --> 00:46:18.822

but actually it's a little bit like cameras,

952

00:46:19.782 --> 00:46:22.022

right? Is your smartphone the best camera in the world?

953

00:46:23.262 --> 00:46:25.282

Well, if it's the camera that you've got with you

954

00:46:26.582 --> 00:46:26.982

at the time-

955

00:46:27.022 --> 00:46:27.212

It is

956

00:46:27.222 --> 00:46:27.822

... you need a camera-

957

00:46:28.102 --> 00:46:28.112

Yeah

958

00:46:28.112 --> 00:46:28.902

... then yes it is.

959

00:46:30.362 --> 00:46:30.982

That's right.

960

00:46:32.102 --> 00:46:34.222

So prioritization's a little bit like that, where-

961

00:46:34.562 --> 00:46:34.622

Yeah

962

00:46:34.631 --> 00:46:37.262

... do you know what? If you've got a team that's just really immature and they're

963

00:46:37.282 --> 00:46:39.262

pushing back, do something simple.

964

00:46:39.382 --> 00:46:40.062

Don't try and do the-

965

00:46:40.662 --> 00:46:40.812

Right

966

00:46:41.042 --> 00:46:42.302

... fancy weighted scoring thing.

967

00:46:42.422 --> 00:46:43.382

Oh, right. Yeah.

968

00:46:44.402 --> 00:46:47.802

Because it'll just come across as being this is bureaucracy.

969

00:46:48.342 --> 00:46:48.472

Yeah.

970

00:46:48.522 --> 00:46:48.622

Just

971

00:46:49.602 --> 00:46:52.332

do it however they'll do it. Just give them sticky notes-

972

00:46:52.372 --> 00:46:52.372

Yeah

973

00:46:52.372 --> 00:46:54.062

... and let them argue for an hour.

974

00:46:54.982 --> 00:46:55.162

Yeah.

975

00:46:56.022 --> 00:46:58.002

And then show them the acceleration.

976

00:46:59.622 --> 00:46:59.862

Yeah.

977

00:47:01.122 --> 00:47:03.732

Once you show the acceleration, you can go back and say, "Great.

978

00:47:03.842 --> 00:47:06.862

Okay, shall we improve this a bit? Because we can do better than this."

979

00:47:07.742 --> 00:47:08.722

Yeah.

980

00:47:08.862 --> 00:47:09.012

Right?

981

00:47:09.322 --> 00:47:10.042

Yeah.

982

00:47:10.162 --> 00:47:10.462

Does that make-

983

00:47:10.482 --> 00:47:13.862

But even getting to that first level would be incredible, right?

984

00:47:13.982 --> 00:47:16.902

Because most companies are not even there.

985

00:47:16.982 --> 00:47:17.122

Yeah.

986

00:47:17.842 --> 00:47:17.942

Yeah.

987

00:47:18.582 --> 00:47:19.601

You're not wrong.

988

00:47:21.152 --> 00:47:21.152

Yeah.

989

00:47:21.182 --> 00:47:21.362

So

990

00:47:24.062 --> 00:47:27.122

you've built some kind of weighted

991

00:47:27.322 --> 00:47:31.302

scoring mechanism so you know which projects are most

992

00:47:31.321 --> 00:47:35.242

important. What do you then do with that in reality?

993

00:47:35.322 --> 00:47:38.242

How do you take that, or how have you taken that

994

00:47:39.042 --> 00:47:42.732

and translated that into the acceleration you were talking about earlier?

995

00:47:42.782 --> 00:47:42.902

Because

996

00:47:43.962 --> 00:47:45.962

actually it's the alignment and the acceleration.

997

00:47:46.002 --> 00:47:48.442

Those are the two things we care about here.

998

00:47:48.502 --> 00:47:48.622

Yeah.

999

00:47:48.662 --> 00:47:48.872

So if you-

1000

00:47:49.202 --> 00:47:49.992

That's your published-

1001

00:47:49.992 --> 00:47:50.842

So if you do the scoring right for alignment-

1002

00:47:51.282 --> 00:47:51.292

Yeah

1003

00:47:51.302 --> 00:47:52.842

... so how do you turn it into acceleration?

1004

00:47:53.512 --> 00:47:55.542

That's your published priority list.

1005

00:47:56.102 --> 00:48:00.002

That's your one solid list onto a SharePoint site,

1006

00:48:00.082 --> 00:48:03.542

onto a dashboard that people can go to to make

1007

00:48:03.622 --> 00:48:07.422

project trade-offs. That's the one place they go to

1008

00:48:07.542 --> 00:48:10.042

saying, "This is the priority." Right?

1009

00:48:10.162 --> 00:48:13.172

"These are the priority of the projects that we're going to work on." Everyone

1010

00:48:13.362 --> 00:48:16.562

agrees to that priority. There's no decisions around that.

1011

00:48:17.042 --> 00:48:20.062

Here's a priority list, now go work off that priority.

1012

00:48:20.502 --> 00:48:24.462

And now resources can look at one, two, and three, and if they're on

1013

00:48:24.522 --> 00:48:27.342

one, two, and three, they know exactly what to spend their time on.

1014

00:48:28.022 --> 00:48:30.302

And they can push back. They can push back to the PMs.

1015

00:48:30.342 --> 00:48:33.552

They go, "You just booked me, but I'm working on one and two right now."

1016

00:48:34.382 --> 00:48:38.102

So that's where you have to have that published priority list.

1017

00:48:39.382 --> 00:48:42.722

Perfect. I love it. Stuart Dixon actually just put in a comment.

1018

00:48:43.222 --> 00:48:45.122

While you were talking, I just managed to read it.

1019

00:48:46.962 --> 00:48:49.822

Reminds me of a story when we were all together in London the other week.

1020

00:48:50.942 --> 00:48:54.362

And I forget whether it was Stuart told this story or somebody else, but they were

1021

00:48:54.402 --> 00:48:58.282

working in a PMO, and they were trying to get the execs to pay attention to

1022

00:48:58.322 --> 00:48:58.842

this stuff.

1023

00:49:00.002 --> 00:49:03.522

And what they did was the execs had handed down a

1024

00:49:03.602 --> 00:49:06.642

list of do this, and the list was too long, as it always is.

1025

00:49:07.442 --> 00:49:07.452

Yeah.

1026

00:49:08.602 --> 00:49:11.771

And so they went through that list, and they interviewed them, and said, "What are

1027

00:49:11.802 --> 00:49:13.262

your business goals? What are the big goals?"

1028

00:49:14.162 --> 00:49:18.122

And then they went through and mapped the projects to the goals and showed how many

1029

00:49:18.142 --> 00:49:20.702

of the projects simply didn't map to any of the goals

1030

00:49:22.574 --> 00:49:22.714

Hmm.

1031

00:49:23.234 --> 00:49:24.214

And the exec team was

1032

00:49:25.674 --> 00:49:26.454

flabbergasted.

1033

00:49:27.534 --> 00:49:27.544

Yeah.

1034

00:49:27.554 --> 00:49:30.294

What a great word. Not enough people use that word, flabbergasted.

1035

00:49:30.334 --> 00:49:30.464

Yeah.

1036

00:49:30.494 --> 00:49:31.054

I love that word.

1037

00:49:31.254 --> 00:49:31.694

Yeah.

1038

00:49:33.534 --> 00:49:35.134

But the exec team was flabbergasted, right?

1039

00:49:35.374 --> 00:49:35.654

And

1040

00:49:36.534 --> 00:49:37.594

suddenly they're paying attention,

1041

00:49:38.434 --> 00:49:40.834

right? Why are we spending money on these projects?

1042

00:49:40.874 --> 00:49:44.494

Why are we deploying our resources to do these things if they're not supporting our

1043

00:49:44.534 --> 00:49:44.794

goals?

1044

00:49:44.834 --> 00:49:45.014

Yeah.

1045

00:49:45.634 --> 00:49:48.394

So that can be a good way to get the process started.

1046

00:49:49.174 --> 00:49:49.414

Yeah.

1047

00:49:50.474 --> 00:49:53.354

They'd have to be in the alignment of the weighted score.

1048

00:49:53.414 --> 00:49:56.354

The goals have got to be in there someplace, right?

1049

00:49:56.554 --> 00:49:58.354

If you think about benefits and risks-

1050

00:49:58.474 --> 00:49:58.614

100%

1051

00:49:58.624 --> 00:50:02.334

... and how you actually calculate the weighted score, the goals would have to be

1052

00:50:02.394 --> 00:50:06.014

in there. So if you're going to do that process right, you're going to have goals

1053

00:50:06.054 --> 00:50:07.174

and factor it into that.

1054

00:50:07.674 --> 00:50:10.154

And in fact, when you look at the decision science that underpins

1055

00:50:11.194 --> 00:50:12.994

weighted scoring and all that kind of good stuff,

1056

00:50:13.814 --> 00:50:14.854

the word goal

1057

00:50:15.674 --> 00:50:17.914

and criteria are almost

1058

00:50:19.334 --> 00:50:19.914

synonymous.

1059

00:50:20.134 --> 00:50:21.214

Synonymous. Yeah.

1060

00:50:21.294 --> 00:50:21.494

Right?

1061

00:50:21.674 --> 00:50:22.064

Makes sense. Yeah.

1062

00:50:22.154 --> 00:50:25.534

90% of the time you could swap those two words and not notice.

1063

00:50:25.954 --> 00:50:26.174

Yeah.

1064

00:50:27.394 --> 00:50:27.593

Makes sense.

1065

00:50:27.714 --> 00:50:31.254

So your criteria in that weighted scoring model should absolutely

1066

00:50:31.274 --> 00:50:33.094

reflect the goals of your business.

1067

00:50:33.794 --> 00:50:33.974

Yeah.

1068

00:50:34.414 --> 00:50:35.254

No debate.

1069

00:50:35.684 --> 00:50:35.684

Yeah.

1070

00:50:35.714 --> 00:50:38.794

So if you've got a set of KPIs that your business really cares about,

1071

00:50:39.774 --> 00:50:42.174

that's a really great place to start thinking about criteria.

1072

00:50:42.234 --> 00:50:43.794

Just look at that KPI list-

1073

00:50:44.334 --> 00:50:44.514

Yeah.

1074

00:50:45.794 --> 00:50:45.994

Yep

1075

00:50:47.914 --> 00:50:49.534

... to get the ball rolling. So-

1076

00:50:49.894 --> 00:50:50.134

Yeah

1077

00:50:50.144 --> 00:50:52.614

... in your environment then, I'm interested in this.

1078

00:50:54.034 --> 00:50:56.854

What you didn't say in your answer when I asked about how do you turn that into

1079

00:50:56.874 --> 00:51:00.834

acceleration was you didn't start talking about creating roadmaps

1080

00:51:01.094 --> 00:51:03.614

and trying to figure out what order to deliver stuff.

1081

00:51:03.674 --> 00:51:04.854

You just said,

1082

00:51:05.724 --> 00:51:08.394

"We're going to take the top three off the pile, and when we're done, we'll add

1083

00:51:08.454 --> 00:51:11.244

another one, and when we're done, we'll add another one." Is that-

1084

00:51:11.394 --> 00:51:14.214

Yeah. I think the pile is large, right?

1085

00:51:14.374 --> 00:51:18.154

But at least we have a priority of the pile.

1086

00:51:18.534 --> 00:51:22.334

But again, I work in a project online, project server environment.

1087

00:51:22.374 --> 00:51:26.154

I have Gantt charts. I have all this data that's all

1088

00:51:26.214 --> 00:51:30.194

pushed in Power BI reports, and we have all this visibility like crazy.

1089

00:51:30.734 --> 00:51:34.514

So we can see how things are lining up, and we can see

1090

00:51:34.574 --> 00:51:37.064

Gantts on top of Gantts, right? That's just part of the functionality.

1091

00:51:37.074 --> 00:51:38.884

So you're projecting out what's the loading-

1092

00:51:38.884 --> 00:51:39.814

We can project out

1093

00:51:39.824 --> 00:51:40.134

... on your resources.

1094

00:51:40.574 --> 00:51:40.794

Yeah.

1095

00:51:40.854 --> 00:51:40.903

Yeah.

1096

00:51:40.924 --> 00:51:40.924

Yeah.

1097

00:51:40.934 --> 00:51:41.594

Okay. So you are-

1098

00:51:41.634 --> 00:51:42.834

Yeah, we have heat maps.

1099

00:51:43.424 --> 00:51:43.424

Okay.

1100

00:51:43.454 --> 00:51:46.614

Yeah. We have time sheets. We have heat maps. Yeah.

1101

00:51:46.674 --> 00:51:50.274

We have an incredible PMO with a ton of data.

1102

00:51:50.994 --> 00:51:53.054

Okay. So that's really important.

1103

00:51:53.094 --> 00:51:56.634

I want to dig into that just a little bit more because this is

1104

00:51:57.174 --> 00:51:58.683

where the acceleration comes from,

1105

00:52:00.054 --> 00:52:02.434

is doing that capacity planning. Not so much the resour-

1106

00:52:02.494 --> 00:52:02.674

Yeah

1107

00:52:02.683 --> 00:52:06.314

... the resource management's important, but it's that capacity planning that's

1108

00:52:06.354 --> 00:52:06.994

important.

1109

00:52:07.124 --> 00:52:07.124

Yeah.

1110

00:52:07.134 --> 00:52:09.394

Because that's how you avoid overloading people, right?

1111

00:52:10.194 --> 00:52:10.254

Yeah.

1112

00:52:10.354 --> 00:52:10.414

So

1113

00:52:11.274 --> 00:52:13.554

talk to us a little bit about what that process looks like.

1114

00:52:13.634 --> 00:52:13.963

What are the

1115

00:52:14.774 --> 00:52:17.564

goes inters, what are the goes outers? Right?

1116

00:52:17.654 --> 00:52:21.484

So what's the data you need to support that to feed that process

1117

00:52:22.274 --> 00:52:22.494

first?

1118

00:52:22.514 --> 00:52:26.254

Time sheets. So time sheets. So we have done 10

1119

00:52:26.294 --> 00:52:30.234

plus years of time sheet data. So we have time sheet data

1120

00:52:30.243 --> 00:52:34.074

at the operations level, so lights on, doors

1121

00:52:34.154 --> 00:52:36.534

open, and we have time sheets at the project level.

1122

00:52:37.354 --> 00:52:40.954

So we have every resource, they've got time

1123

00:52:41.934 --> 00:52:44.604

that they put every week onto their

1124

00:52:46.454 --> 00:52:50.194

projects and onto operations. And then from there we have heat

1125

00:52:50.254 --> 00:52:54.154

maps, so we can project out. We can also see

1126

00:52:54.214 --> 00:52:58.084

at the weekly basis how much time out of

1127

00:52:58.114 --> 00:53:01.374

the 40 hours, how much are they spending on every project,

1128

00:53:02.174 --> 00:53:06.034

and that projects out as well. So we have incredible

1129

00:53:06.074 --> 00:53:07.674

data with this time sheet data.

1130

00:53:08.574 --> 00:53:11.274

And are you using that also to try and

1131

00:53:11.354 --> 00:53:15.144

estimate projects up front? Because if you've got time

1132

00:53:15.214 --> 00:53:18.094

sheet data for previous projects, are you using that as kind of a baseline

1133

00:53:18.154 --> 00:53:20.434

estimate? Or have you not quite-

1134

00:53:20.444 --> 00:53:20.444

Hmm

1135

00:53:20.444 --> 00:53:20.884

... got there yet?

1136

00:53:20.954 --> 00:53:24.434

Kind of. Yeah, not really. We have

1137

00:53:24.534 --> 00:53:28.374

experts that are estimating what they think the costs are,

1138

00:53:29.514 --> 00:53:33.234

or the time is, but no, not really. Kind of, but not

1139

00:53:33.254 --> 00:53:33.534

really.

1140

00:53:34.094 --> 00:53:34.104

Right.

1141

00:53:34.114 --> 00:53:37.954

Because it all comes down to the charter and the original BRD

1142

00:53:38.014 --> 00:53:41.414

and baselining your schedule, right, to see

1143

00:53:41.454 --> 00:53:44.674

how big is this rock that we're trying to tackle.

1144

00:53:45.814 --> 00:53:49.714

Right. So I tell you what's really interesting here is that one of the

1145

00:53:49.754 --> 00:53:53.734

things that I hear people complaining about

1146

00:53:53.774 --> 00:53:55.854

all the time is time sheets. Right?

1147

00:53:56.394 --> 00:53:57.134

Mm-hmm.

1148

00:53:57.214 --> 00:54:00.734

What's the value of this? Why do we doing this? This is bureaucracy.

1149

00:54:00.814 --> 00:54:01.574

This is you guys-

1150

00:54:01.634 --> 00:54:01.784

Yeah

1151

00:54:01.784 --> 00:54:04.794

... just being bureaucrats and accountants and all that kind of good stuff.

1152

00:54:05.834 --> 00:54:09.514

But I had a conversation a month or two ago with Joe Camper. You know Joe.

1153

00:54:10.294 --> 00:54:10.534

Yep.

1154

00:54:12.114 --> 00:54:15.874

And he said the same thing to me. He actually walked into a situation where he

1155

00:54:15.934 --> 00:54:18.314

had something like 15 years of time sheet data.

1156

00:54:18.964 --> 00:54:19.134

Yeah.

1157

00:54:19.144 --> 00:54:22.883

And he told them, "No." He went in and said, "Why are we collecting all this time

1158

00:54:22.914 --> 00:54:26.734

sheet data? No, you don't need time sheet data." And about two weeks later, he

1159

00:54:26.754 --> 00:54:28.834

went back to his leadership team and said, "Nope, I'm wrong.

1160

00:54:29.754 --> 00:54:32.334

I had no idea what gold was hidden in that time sheet data."

1161

00:54:32.774 --> 00:54:33.074

Yep.

1162

00:54:33.754 --> 00:54:33.874

Yeah.

1163

00:54:33.974 --> 00:54:35.874

It's incredible. It's incredible.

1164

00:54:35.934 --> 00:54:39.354

And that's a fight I've heard for years with other PMO leaders.

1165

00:54:39.774 --> 00:54:43.634

We don't need time sheets. We're white collar people. That's for blue collar.

1166

00:54:43.954 --> 00:54:44.234

No.

1167

00:54:45.034 --> 00:54:48.554

It is incredible the data that you get with time sheets.

1168

00:54:49.654 --> 00:54:53.454

Just incredible, especially from a LODO, or lights on, doors open,

1169

00:54:53.614 --> 00:54:55.114

and a project perspective.

1170

00:54:55.294 --> 00:54:55.524

Mm-hmm.

1171

00:54:55.594 --> 00:54:59.494

You can see exactly where an individual is spending their time. It's incredible.

1172

00:54:59.994 --> 00:55:03.434

And so once you do that, just to give you an idea,

1173

00:55:05.654 --> 00:55:09.174

the kind of stuff that you can do once you've got that data,

1174

00:55:10.154 --> 00:55:12.354

let me just come and share my screen again,

1175

00:55:13.254 --> 00:55:13.714

is

1176

00:55:15.974 --> 00:55:18.274

that once you've got estimate data...

1177

00:55:20.214 --> 00:55:22.894

Where are we going? We're going to go with this one. Have I got the right one?

1178

00:55:22.954 --> 00:55:24.714

No, wrong one. Let me pull this one over.

1179

00:55:25.614 --> 00:55:27.914

Here we go. That's it.

1180

00:55:29.498 --> 00:55:32.558

You can then, this is all the output from the scoring, right?

1181

00:55:32.638 --> 00:55:33.318

Doesn't really matter.

1182

00:55:34.218 --> 00:55:36.378

This isn't really a demo. I just want to show the idea

1183

00:55:37.338 --> 00:55:41.198

of what Bill just said. So we've only

1184

00:55:41.218 --> 00:55:44.858

got a certain amount of capacity, so we can overlay what capacity we've got.

1185

00:55:44.918 --> 00:55:48.898

We've scored every project. We've got an idea of what that baseline estimate

1186

00:55:48.998 --> 00:55:52.988

is for each project. And so we can dive in using

1187

00:55:53.018 --> 00:55:56.478

a bit of funky AI and actually figure

1188

00:55:56.598 --> 00:55:59.738

out which portfolio should we

1189

00:56:01.398 --> 00:56:02.438

deliver, right?

1190

00:56:03.938 --> 00:56:06.017

Sorry, I think I hit the wrong button then. There we go.

1191

00:56:06.078 --> 00:56:09.238

So, what the software's doing is it's figuring out

1192

00:56:09.898 --> 00:56:11.638

which combination of projects

1193

00:56:13.158 --> 00:56:16.538

should we do to maximize the value given the shape of our

1194

00:56:16.578 --> 00:56:19.418

resources. And then once you've done that,

1195

00:56:20.898 --> 00:56:24.418

and my laptop's being a little slow today, but there we go.

1196

00:56:25.038 --> 00:56:27.498

Then you can figure out what sequence.

1197

00:56:27.818 --> 00:56:30.378

So that heat mapping thing you were talking about a second ago.

1198

00:56:30.398 --> 00:56:30.538

Yeah.

1199

00:56:31.368 --> 00:56:31.538

Yeah.

1200

00:56:32.638 --> 00:56:36.058

So the software just ran through 37,000 scenarios

1201

00:56:36.778 --> 00:56:40.258

to figure out what order should we deliver our projects to

1202

00:56:40.278 --> 00:56:42.798

optimize that heat map, to minimize the amount of red

1203

00:56:43.778 --> 00:56:44.318

on your heat map.

1204

00:56:44.348 --> 00:56:44.538

Wow.

1205

00:56:45.578 --> 00:56:45.818

Right?

1206

00:56:46.138 --> 00:56:46.428

That's incredible. Yeah.

1207

00:56:46.458 --> 00:56:47.758

So it's figured out that if we

1208

00:56:48.758 --> 00:56:51.958

just delay this project for a couple of months, right, we can accelerate these

1209

00:56:52.018 --> 00:56:55.678

other projects and so on. Right. So again,

1210

00:56:55.918 --> 00:56:57.538

I don't want to turn this into a-

1211

00:56:58.798 --> 00:56:58.918

Yeah

1212

00:56:59.178 --> 00:57:02.538

... a demo session. It's not really meant to be that, but it's really just to

1213

00:57:02.598 --> 00:57:02.998

highlight

1214

00:57:03.938 --> 00:57:06.058

that there are tools that can do this now.

1215

00:57:06.878 --> 00:57:07.038

Yeah.

1216

00:57:07.778 --> 00:57:11.558

Which didn't exist. That didn't exist three years ago.

1217

00:57:12.378 --> 00:57:12.538

Yeah.

1218

00:57:13.078 --> 00:57:15.998

Right. You couldn't have done that three years ago that way.

1219

00:57:17.238 --> 00:57:17.418

Yeah.

1220

00:57:17.698 --> 00:57:18.418

So the trick is-

1221

00:57:18.498 --> 00:57:21.198

So how do you get companies to do timesheets, right?

1222

00:57:21.278 --> 00:57:24.118

That's the trick is how do you get companies to do timesheets?

1223

00:57:25.518 --> 00:57:28.378

Because then your tool like that would be incredible.

1224

00:57:30.438 --> 00:57:34.258

And we've had customers who, forget timesheets, we've had customers who've pushed

1225

00:57:34.318 --> 00:57:36.418

back on even trying to do estimates.

1226

00:57:37.338 --> 00:57:37.518

Yeah.

1227

00:57:37.877 --> 00:57:38.058

Right?

1228

00:57:39.038 --> 00:57:42.458

So they'll sometimes push back and say,

1229

00:57:42.528 --> 00:57:46.108

"Well, we don't really know how long the project's going to take." Okay, that's why

1230

00:57:46.118 --> 00:57:46.978

we call it an estimate.

1231

00:57:48.958 --> 00:57:49.338

Yeah.

1232

00:57:50.478 --> 00:57:54.018

And with the AI, by the way, as you learn more about the project, you just update

1233

00:57:54.038 --> 00:57:57.298

the estimate, press the damn button again, and it updates your roadmap.

1234

00:57:57.398 --> 00:57:57.698

So-

1235

00:57:57.978 --> 00:57:58.738

That's amazing

1236

00:57:58.758 --> 00:58:02.328

... that's cool. So how do you have that conversation?

1237

00:58:02.358 --> 00:58:05.688

Because again, as you're putting some of these processes in place, timesheets,

1238

00:58:07.038 --> 00:58:10.598

scoring projects, estimating projects, these are all disciplines and things that

1239

00:58:10.898 --> 00:58:13.078

businesses may not actually be doing today.

1240

00:58:13.898 --> 00:58:16.018

So how do you get the buy-in to do that?

1241

00:58:17.198 --> 00:58:20.638

It's got to be top down. The grassroots won't work with

1242

00:58:20.698 --> 00:58:24.598

timesheets. There's too many people that are, "These are

1243

00:58:24.738 --> 00:58:28.158

my resources. They work for me." No,

1244

00:58:28.538 --> 00:58:32.198

it's got to be top down. It's got to be a direction from the highest

1245

00:58:32.318 --> 00:58:35.158

level to say, "Thou shalt do timesheets."

1246

00:58:35.958 --> 00:58:39.478

And yes, it's going to be painful to get started, but the

1247

00:58:39.538 --> 00:58:43.498

amount of data and the amount of information we will have over a course of

1248

00:58:43.698 --> 00:58:47.098

years will be what we need to move our business forward.

1249

00:58:47.718 --> 00:58:51.218

You can't grassroots timesheets. It won't work.

1250

00:58:51.918 --> 00:58:53.678

You've got to have the systems in place.

1251

00:58:53.758 --> 00:58:56.198

You have to have the processes in place.

1252

00:58:56.598 --> 00:58:58.058

It's got to be top down.

1253

00:59:00.058 --> 00:59:01.238

Excellent. Okay. So

1254

00:59:02.498 --> 00:59:04.718

we've sort of used an hour somehow.

1255

00:59:04.918 --> 00:59:06.838

I don't quite know how we got to the top of an hour.

1256

00:59:07.018 --> 00:59:07.578

Yeah.

1257

00:59:08.618 --> 00:59:11.868

So we spent a bunch of time talking, just recap, we spent a bunch of time talking

1258

00:59:11.918 --> 00:59:12.168

about

1259

00:59:15.258 --> 00:59:18.698

why is it a problem, how do you get execs engaged.

1260

00:59:18.778 --> 00:59:22.058

We spent a bunch of time there because that's, I don't know if you have the same

1261

00:59:22.098 --> 00:59:24.438

experience, Bill, but when I'm speaking at conferences,

1262

00:59:25.298 --> 00:59:29.118

the question I get more than any other is, how do I get the execs to

1263

00:59:29.178 --> 00:59:29.818

pay attention?

1264

00:59:31.398 --> 00:59:31.578

Yeah.

1265

00:59:32.458 --> 00:59:35.038

So we spent a bunch of time on that, so apologies.

1266

00:59:35.078 --> 00:59:37.438

That was a slight tangent, but probably an important one.

1267

00:59:39.638 --> 00:59:43.518

Then I think we've got ultimately you want to head for a

1268

00:59:43.558 --> 00:59:47.478

weighted scoring mechanism. Start with some

1269

00:59:47.498 --> 00:59:49.998

kind of pilot to get the thing going.

1270

00:59:50.368 --> 00:59:54.248

Start with your line management. Help them understand how this

1271

00:59:54.278 --> 00:59:57.778

is going to solve their problem. Their problem is not that your people are

1272

00:59:57.818 --> 01:00:01.478

overloaded. Their problem is that projects are too slow and they're going over

1273

01:00:01.498 --> 01:00:03.358

budget, and they're always red, right?

1274

01:00:03.758 --> 01:00:04.318

Usually something-

1275

01:00:04.328 --> 01:00:04.328

Yeah

1276

01:00:04.328 --> 01:00:05.718

... a bit like that.

1277

01:00:05.778 --> 01:00:05.958

Yeah.

1278

01:00:06.858 --> 01:00:09.478

I know there's probably going to be something about visibility in there as well,

1279

01:00:09.518 --> 01:00:10.618

that they don't know what's going on.

1280

01:00:11.498 --> 01:00:12.298

Right. Yeah.

1281

01:00:12.678 --> 01:00:13.338

There usually is.

1282

01:00:14.598 --> 01:00:16.798

Not that you and I have had these conversations-

1283

01:00:17.018 --> 01:00:17.278

No

1284

01:00:17.298 --> 01:00:18.008

... a thousand times.

1285

01:00:18.058 --> 01:00:19.218

For years, yeah.

1286

01:00:20.338 --> 01:00:22.458

And the conversation doesn't change.

1287

01:00:22.558 --> 01:00:25.138

No. That's the thing. It doesn't change. Yeah.

1288

01:00:26.218 --> 01:00:28.998

I think that's what's most frustrating. But anyway.

1289

01:00:29.008 --> 01:00:29.008

Anyway.

1290

01:00:29.638 --> 01:00:33.568

So when you put that in place and you use that

1291

01:00:33.598 --> 01:00:34.738

to drive your roadmap,

1292

01:00:35.978 --> 01:00:38.398

then good things happen. Everything accelerates.

1293

01:00:39.078 --> 01:00:39.358

Yeah.

1294

01:00:39.378 --> 01:00:42.438

You're delivering the right projects, and you're delivering them faster.

1295

01:00:42.647 --> 01:00:42.647

Yeah.

1296

01:00:42.658 --> 01:00:46.278

And the thing I loved that came out of that, I promise we didn't rehearse any of

1297

01:00:46.338 --> 01:00:49.298

that stuff. We had an idea of what the questions were going to be. That was it.

1298

01:00:50.078 --> 01:00:52.718

But this is the stuff I bang on about all the time.

1299

01:00:52.878 --> 01:00:54.178

Oh, AI's gone crazy again.

1300

01:00:55.118 --> 01:00:58.858

Is that not only do you deliver the best projects, but they

1301

01:00:58.918 --> 01:01:00.398

actually accelerate. And-

1302

01:01:00.998 --> 01:01:01.118

Yeah

1303

01:01:01.198 --> 01:01:03.258

... to hear that that was your experience is fantastic.

1304

01:01:03.658 --> 01:01:03.818

Yeah.

1305

01:01:06.178 --> 01:01:06.418

So

1306

01:01:07.978 --> 01:01:08.228

if

1307

01:01:09.118 --> 01:01:12.908

people would like to find out more about you, Bill, and particularly about your

1308

01:01:13.418 --> 01:01:16.998

books, right, because a lot of what you've talked about today is buried

1309

01:01:17.018 --> 01:01:20.478

in various different of those tomes on the shelf behind you.

1310

01:01:21.298 --> 01:01:21.918

Yeah.

1311

01:01:21.958 --> 01:01:24.318

Where should they go to find out more?

1312

01:01:25.218 --> 01:01:27.558

Yeah. Just billdalePMPtraining.com.

1313

01:01:27.918 --> 01:01:29.718

BilldalePMPtraining.com.

1314

01:01:30.618 --> 01:01:34.478

Excellent. And again, in

1315

01:01:34.518 --> 01:01:36.438

his introduction, Bill was quite

1316

01:01:38.918 --> 01:01:39.498

modest, but

1317

01:01:40.418 --> 01:01:41.098

PMO Influencer of the

1318

01:01:42.178 --> 01:01:43.418

Year, and

1319

01:01:44.978 --> 01:01:48.938

he speaks and is a very respected speaker, actually, on

1320

01:01:48.998 --> 01:01:52.838

the circuit around the world. Did the keynote at House of

1321

01:01:52.878 --> 01:01:54.328

PMO a couple of years ago, which was-

1322

01:01:54.458 --> 01:01:55.038

Yeah. That's good

1323

01:01:55.738 --> 01:01:56.398

... brilliant. So

1324

01:01:57.358 --> 01:02:00.578

really glad you could join us today, Bill. Thank you very much.

1325

01:02:01.078 --> 01:02:02.798

Thank you. Appreciate being here.